## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3 Closing Report Mar00]
Date Submitted: [14Mar00]
Source: [John Barr/Jim Allen] Company [Motorola/Kodak]
Address [1750 E. Golf Road, Schuamburg, IL 60173]
Voice:[+1 847 576-8706], FAX: [+1 847 538-4253], E-Mail:[John.Barr@Motorola.com]
Re: [01109R0P802-15_TG3-High-Rate-Agenda-Mar01.xls]
Abstract: [TG3 Chair Report to 802.15 WG]
Purpose: [TG3 chair report to WG to update them on March plenary meeting results.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG3 Closing Report
March 2001, Hilton Head, SC
USA
802.15

## Slide 3: Motion to Approve PHY Amendments
To approve document 01165r0P802-15_TG3-PHY-Amendments.doc as amendments to the baseline draft standard 00000d02P802-15-3__Draft-Standard.pdf.
Motion by: James Gilb
Second by: Jim Allen
Roll call vote: 19/0/3

## Slide 4: Motion to Approve MAC Amendments
To approve document 01166r0P802-15_TG3-MAC-Amendments.doc as amendments to the baseline draft standard 00000d02P802-15-3__Draft-Standard.pdf.
Motion by: Allan Heberling
Second by: Mark Schrader
Roll call vote: 20/0/2

## Slide 5: Motion to Approve System Amendments
To approve document 01167r0P802-15_TG3-System-Amendments.doc as amendments to the baseline draft standard 00000d02P802-15-3__Draft-Standard.pdf
Motion by: Rick Roberts
Second by: James Gilb
Roll call vote: 20/0/2

## Slide 6: Motion to Approve Baseline Draft
To approve document 00000d02-P802-15-3_Draft-Standard.pdf as amended in documents:
  01165r0P802-15_TG3-PHY-Amendments.doc
  01166r0P802-15_TG3-MAC-Amendments.doc
  01167r0P802-15_TG3-System-Amendments.doc
as the baseline draft standard for high-rate WPAN MAC and PHY, representing the technical decisions submitted by TG3 subcommittees. The modified baseline draft will be released as 00000d03.
Motion by: James Gilb
Second by: Jim Allen
Roll call vote: 21/0/2

## Slide 7: Significant Events
D0.3 released – April 1, 2001
D0.4 release for comments – April 30, 2001
D0.5 created during Orlando
D0.5 Letter Ballot starts – May 25, 2001
D0.5 Letter Ballot complete – July 9, 2001
http://grouper.ieee.org/groups/802/15/private3/ u/p

## Slide 8: Background for Motion
Orlando is an Interim meeting. There is a high probability that the WG will not achieve a quorum
The work plan calls for updating D0.3 to D0.4 from comments generated during circulation prior to Orlando. If completed, the plan calls for a LB following the Orlando Meeting on D0.5.
The LB requires approval which is only possible if a quorum is present.
Advanced authorization of the LB will not reduce individual contributions because they are solicited as part of the LB.

## Slide 9: Motion to Pre-Authorize Letter Ballot
Authorize TG3 to issue letter ballot for approval of D0.5 following the Orlando meeting as long as a quorum is not present for Orlando. Authorization expires at the beginning of the Portland plenary.
Motion: Jim Allen
Second: Rick Roberts
Vote: 15/0/4 Passed

## Slide 10: Goals of the March Meeting
Conference call status, including approval of any ad hoc business.
Vote on acceptance of baseline draft.
Resolve outstanding issues.
Identify issues requiring resolution
Review project plan
Establish work plan for March-May.

## Slide 11: Status and Plans for TG3
Construction of Initial Draft
  Goal: MAC/PHY standard of high rate WPAN
Schedule
  Goal: Produce a Standard by the end of 2001 or early 2002
Next Steps
  Goal: Working Group draft, July, 2001. Sponsor ballot, November, 2001.

## Slide 12: Goals for Orlando (May)
Review draft D0.4 comments.
Resolve comments and open issues.
Create amendments document for D0.4 to D0.5.
Complete drafting update to D0.5.
Prepare for letter ballot of D0.5.
Authorize letter ballot.

## Slide 13: Teleconference Calls
Goal: Identify and resolve issues. Review proposed changes to draft. Plan agenda for next F2F meeting.
802.15.3 General: Held every Tuesday 10AM CST.
PHY Committee: Every other Thursday 12PM CST.
MAC Committee: Every Tuesday 11AM CST.
System Committee: No calls scheduled. Email work. System items will be included in TG3 calls.
First call March 27 (TG3 call)

## Slide 14: March Document Summary (1 of 2)
00127r5P802-15_TG3-HR-Project-Plan.doc Allen
00209r2P802-15_TG3-MAC-LAYER-SUB.doc Gubbi
01034r2P802-15_TG3-MAC-Clause7-Draft-Text.doc Gubbi
01061r1P802-15_TG3-SC-TDMA.ppt Schrader
01069r2P802-15_TG3-Channel-plan-for-HR-WPAN .doc Ling
01075r3P802-15_TG3-running ConCall-minutes-MAC-sub-group.doc Kinney
01076r4P802-15_TG3-running ConCall-minutes-PHY-sub-group.doc Kinney
01090r2P802-15_TG3-Measurement-Accuracy.pdf Music
01098r4P802-15_TG3-High-Rate-Agenda-Mar01.xls Barr
01109r0P802-15_TG3-Opening-Report-12Mar01.ppt Barr
01113r0P802-15_TG3-PHY_OQPSK Cross-Talk Characteristics.ppt Roberts
01114r0P802-15_TG3-MAC-Open-Issues-List.xls Heberling
01115R0P802-15_TG3-MAC-Ad-Hoc-Meeting-Agenda-Feb01.xls Heberling

## Slide 15: March Document Summary (2 of 3)
01116r1P802-15_TG3-SC-TDMA-Capabilities.doc Schrader
01119r1P802.15_TG3-Modified-CFP.ppt Shvodian
01120r0P802.15_TG3-XSI-MAC-suggestions.ppt Shvodian
01121r1P802-15_TG3-MAC-Clause9-Draft-Text.doc Gubbi
01122r2P802-15_TG3-PHY-Issues-List.xls Gilb
01147r0P802-15_TG3-Tx-clock-synchronization.ppt Ling
01149r3P802-15_TG3-SYS_HH_WorkDoc.doc Roberts
01150r0P802-15_TG3-Data-scrambling.ppt Schmidl
01151r0P802-15_TG3-Draft-Standard-Opening-Report.ppt Gilb
01152r0P802-15_TG3-Draft-Standard-Closing-Report.ppt Gilb
01153r0P802.15_TG3-OQPSK-Tutorial.ppt Gilb
01154r0P802-15_TG3-Overview-of-802-11-Security.ppt Walker

## Slide 16: March Document Summary (3 of 3)
01155r0P802-15_TG3-Need-for-baseline-mode.ppt Schmidl
01156r0P802-15_TG3-MAC-PIB text.doc Roberts
01161r1P802-15_TG3-SC-TDMA-Capabilities.doc Schrader
01162r0P802.15_TG3-MAC-Committee-Opening-Report-and-Plan.ppt Heberling
01165r0P802-15_TG3-PHY-Amendments.doc Gilb
01166r0P802-15_TG3-MAC-Amendments.doc Heberling
01167r0P802-15_TG3-System-Amendments.doc Roberts
01178r0P802-15_TG3-Voting-Hilton-Head.xls Barr
01180r0P802-15_TG3-CFP-MAC-Proposal-Evaluations.xls Heberling
00000d02P802-15-3__Draft_Standard.pdf Gilb