## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Task Group 1 Opening Report for Session #11/Hilton Head]
Date Submitted: [12Mar01]
Source: [Ian Gifford] Company [M/A-COM, Inc.]
Address [1011 Pawtucket Boulevard Lowell, MA USA 01853-3295]
Voice:[+1 978 442 4650], FAX: [+1 978 442 5442], E-Mail:[giffordi@ieee.org]
Re: [01/048r0, etc.]
Abstract: [TG1 Chair Overview to TG1 and WG.]
Purpose: [TG1 chair report to TG1 to update them on the Derivative Work i.e., 802.15.1 Std.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks™
TG1 Opening Report
March 2001 Hilton Head (HH) Island, SC USA

## Slide 3: Contents
Summary
Overview of Session #11/HH
  Objectives
  Submissions
  Session Graphic
Letter Ballot #8 Report
Project Planning Status
Next Meeting
  Tentative Needs for Orlando
  Objectives for Orlando
Drafting History
Backup Stuff

## Slide 4: Summary
Task Group 1 (TG1) is deriving a draft standard from the Bluetooth™ specification under IEEE PAR 802.15.1 At Session #11, the group plans to make significant progress in editing their draft standard and finalizing WG LBs and entering Sponsor LB phase.
The TG1 updated their revised Project Plan –00/375r1 [00375r1P802-15_TG1-Project-Planning.pdf]; based on this revision they prepared for WG LB8. TG1’s Editing Team applied –00/159r16 and created an –00/159r17. This contribution describes the results of the LB8 commentary to 802.15.1/D0.8.0.
On 16Jan01 The OpenGroup/BSIG Editing Team provided the TG1 Editor-in-Chief an update on the timing for the next installment of the BT v1.1 FM source for Std 802.15.1-[2001] Draft 0.8. Here are the new dates:
  BT v1.1 IEEE 802.15.1 Release: Friday, 26Jan01: FrameMaker source, Clean PDF, PDF with change bars against 1.0B, and HTML
  BT v1.1 Adoption: ~Wednesday, 31Jan01
  BT v1.1 Publicly Available via BT Web Site: ~Friday, 16Feb01
The Invitation-to-Ballot will close on Wednesday, 24Jan01 – send your invitations in.
During the Jan/Feb01 between-session-period the various TG1 Editors will continue to provide inputs to the Editor-in-Chief and 802.15.1 D0.7.4.
Entering Session #12 the primary objective is to resolve any residual LB7 questions (LB7 runs from 23Feb01 to 26Mar01). Also we will review 802.15.1 Draft 0.8 – it will be technically correct but will need some post session smoothing prior to LB(7).

## Slide 5: Session #11/Hilton Head - Objectives
Post Session #10/Monterey
  1. FINALIZE PRODUCTION OF IEEE Std 802.15.1/D0.8.0
  2. LB8 STARTED 9FEB01, ENDS 11MAR01, REVIEW NEED FOR BALLOTING TOOLS & COMMENT DB
  3. FOLLOW UP ON SPONSOR INVITATION-TO-BALLOT (ENDED 24JAN01), BALLOTING GROUP FORMATION AND 2D SCRIPTING FOR SPONSOR BALLOTING COMMENT CAPTURE
  4. INITIATE IEEE Std 802.15.1/D0.8.1, NEXT PROOF COPY
Session #11/Hilton Head
  5. LB8 COMMENT RESOLUTION/SEC MOTION [DEPENDENT ON LB8 RESULTS]
  6. PROVIDE PROJECT PLANNING UPDATE -00/375r2
  7. PARALLEL PRODUCTION AND/OR REVIEW OF IEEE Std 802.15.1/D0.8.1
  8. PROVIDE SESSION #12/ORLANDO OBJECTIVES

## Slide 6: Session #11/Hilton Head – Submissions

## Slide 7: Session #11/Hilton Head – Graphic

## Slide 8: IEEE 802.15 Working Group for Wireless Personal Area Networks™
Letter Ballot #8 Report

## Slide 9: LB8 Summary Report
9Feb01 12am EST; LB8 Opened
  To submit the contents of document IEEE P802.15.1/D0.8.0 to Sponsor Ballot [default recirculation ballot].
11Mar01 12am EST; LB8 Closed
LB8 Summary
  There were 74 Voting members. 51 submitted their vote.
  The return ratio is 51/74 = 69 % (50 % is required) and the abstention rate was less than 30% of those voting. The ballot is valid.
  Motion passed with 46/4/1 or 92 %.

## Slide 10: LB8 Summary Report (cont.)
Draft: 802.15.1 Std D0.8.0/resolution approval; Date Closed: 11Mar01
Ballots Sent 74
Ballots Returned:
  Affirmatives 46
  Negatives 4
  Abstentions 1
  Total 51
  No Response 23
  Total Ballots 74
Percent Returned (46 + 4 + 1) / 74 = 69 %
Percent Affirmative 46 / (46 + 4) = 92 %
Percent Abstentions 1 / 51 = 2 %

## Slide 11: LB8 Summary Report (cont.)

## Slide 12: LB8 Summary Report (cont.)

## Slide 13: LB8 Summary Report (cont.)

## Slide 14: LB8 Summary Report (cont.)

## Slide 15: Comment Status
Comment Status
  X/received
  D/dispatched for consideration
  A/accepted
  R/rejected
Response Status
  O/open
  W/written
  C/closed
  U/unstatisfied
  Z/withdrawn

## Slide 16: IEEE 802.15.1 Current Project Planning
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar01
  Draft ready for IEEE sponsor ballot.
Jul01
Sep01
  Approval by IEEE Standards Board
Nov01
Dec01
  Approval by IEEE Standards Board
802 Sponsor Expectation
802.15.1 Project Target

## Slide 17: Current Draft - Actual
It took awhile for the TG1 to synchronize the IEEE editing phase with the BSIG derivative source
editing phase. Today we are in synch. This issue will need to be monitored going forward.

## Slide 18: Current Draft - Planning
Today
The IEEE Std 802.15.1/D1.1, 2001 Edition will be derived from BT v1.1;  D1.1 = BT v1.1
1999
Jul99
Jul00
Sep01
Jul01
Jan02
2000
2001
Sep01
Jan01
Jan00
LB1/D0.6
LB3/D0.7.2
LB2
LB6
-00/159r16
LB8
D8.0
IEEE 802.15 WG
Balloting
SB
(1)
D1.00
SB
(2)
D1.01
Approval by StB
SB
(3)
D1.02
IEEE Sponsor
Balloting
-99/173r5a
LB
(9)
D1.1=
BT v1.1
-01/117r1
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 19: Current Ballot Planning
2000
2001
J
J
A
S
O
N
D
J
F
M
A
M
J
J
Copyright Addendum Signed
D
J
F
M
A
M
BSIG-IEEE have been discussing how IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
+ Rev 1.0 B spec
- FM Source 3Dec99
A
S
O
N
StB 4-6Dec01
Working Group
Sponsor
+ Rev 1.1 spec
- FM Source ~22Feb01
+ LB3 Failed
-24May00 – 6Nov00
+ SB(3) Optional
-9Jul – 25Jul
+ LB6 Passed
-01Dec – 15Dec00
+ Rev 1.x specs
Draft Deadline 3Aug01
Draft Deadline 26Oct01
You are here
+ LB(8) D0.8.0
-9Feb01 – 11Mar
+ SB(1)
-16Apr – 27May
?
+ SB(2)
-11Jun – 26Jun
StB 11-13Sep01
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 20: Tentative Needs for May01 Plenary
14-18Mar01 (5 Days)
  ~6 People
  Power Strips, w/ 1 outlet per chair
  BR = Boardroom (or School Room)
  LCD = PC Screen Projector & Screen
  SC =2nd Screen (we will provide 2nd LCD)
  FC = Flipchart with markers
TG1 will provide a May01 graphic on Thursday, 15Mar01 to the WG

## Slide 21: 802.15.1 Drafting History
Draft 0.0 - Tom Siep 100%
Draft 0.1 - Tom Siep 100%
Draft 0.2 - Tom Siep 100%
Draft 0.3 - Tom Siep 100%
  283 Pages
Draft 0.4 - Tom Siep 100%
Draft 0.5 - BT-IEEE Editorial Working Group
  331 Pages
  1 Chief Editor/6 Technical Editors
  6 Bluetooth Promoter Company Reviewers w/ internal help
  ~300 Comments
Draft 0.6 - BT-IEEE Editorial Working Group
  308 Pages
  1013 Comments
Draft 0.7 – Tom Siep 100%
  617 Pages
Draft 0.7.1 - IEEE 802.15 Task Group 1 Technical Editors
  803 Pages
  1 Chief Editor/11 Technical Editors
Draft 0.7.2 - IEEE 802.15 Task Group 1 Technical Editors
  773 Pages
  1 Chief Editor/11 Technical Editors
  412 Comments
Draft 0.7.3 – Jennifer Longman, IEEE-SA Project Editor 100%
Draft 0.7.4 - IEEE 802.15 Task Group 1 Technical Editors
Draft 0.8.0 - IEEE 802.15 Task Group 1 Technical Editors
  1130 Pages
  1 Chief Editor/7 Technical Editors
  X comments

## Slide 22: IEEE 802.15.1 Future Meetings
March 12-15, 2001
  Hilton Head, SC USA, Hilton Head Marriott Beach & Golf Resort, 802 Plenary Meeting.
March/April 2001 Ad Hoc Planned.
May 14-18, 2001
  Orlando, FL, USA, Radisson Hotel Orlando, 802.15 Interim Meeting.
May/June 2001 Ad Hoc In Discussion?
July 9-12, 2001
  Portland, OR USA, Portland Marriott, 802 Plenary Meeting.
July/August 2001 Ad Hoc In Discussion?
September 17-21, 2001
  Sydney Australia?
October 2001 Ad Hoc In Discussion?
November 12-15, 2001
  Austin, TX USA, Hyatt Regency Town Lake, 802 Plenary Meeting.
More Info:
  http://ieee802.org/15/pub/Meeting_Plan.html
  http://ieee802.org/meeting/

## Slide 23: Backup Stuff
More on Basic Policies

## Slide 24: IEEE 802.15 PARs http://ieee802.org/15/par.html
IEEE 802.15.1
  http://grouper.ieee.org/board/nescom/802-15.pdf
IEEE 802.15.2
  http://grouper.ieee.org/board/nescom/802-15-2.pdf
IEEE 802.15.3
  http://grouper.ieee.org/board/nescom/802-15-3.pdf
IEEE 802.15.4
  http://grouper.ieee.org/board/nescom/802-15-4.pdf

## Slide 25: IEEE 802.15 Operating Rules
802.15 WG
  Dated 5May99 -99/001r6 [99001r6P802-15_Operating-Rules.doc or WPAN-Rules.pdf]
  http://grouper.ieee.org/groups/802/15/pub/Rules/
    99001r6P802-15_Operating-Rules.doc
    WPAN-Rules.pdf
802
  Dated 10Nov00 [rules.pdf]
  5.1.4.6 Precedence of Operating Rules
    If Working Group operation conflicts with the LMSC Operating Rules, then the LMSC Operating Rules shall take precedence.
  http://grouper.ieee.org/groups/802/rules.pdf

## Slide 26: IEEE 802.15 Requirements for Working Group Voting Membership
If you wish to vote on 802.15 standards at the Working Group Ballot stage you need to become a Voting Member of Working Group 802.15.
Membership is by individual, not company.
To become a voter:
  Attend and sign the attendance book at least 75% of the sessions of two Working Group 802.15 Plenary meetings (within the last four).
  Full attendance at a two day or more duly constituted Working Group 802.15 Interim Meeting can be substituted for attendance at one plenary.
  Have complete and current contact information recorded in the Working Group 802.15 database.
  Request to become a voter during a Working Group 802.15 Opening or Closing plenary meeting when additions to the voter list are solicited by the Chair from the "Potential Voter" list.
To remain a voter you must:
  Maintain current contact information in the Working Group 802.15 database.
  Have 75% attendance during at least two of the last four plenaries (Attendance at an interim can substitute for attendance at no more than 1 plenary).
    Participate in Working Group ballots. You can be dropped for not returning or abstaining in two of the last three ballots.

## Slide 27: IEEE Patent Policy
IEEE-SA Standards Board Bylaws (Oct1999)
  Section 6. Patents
  http://standards.ieee.org/guides/bylaws/index.html
IEEE-SA Standards Board Operations Manual (Jan2000)
  Section 6.3 Patents
  http://standards.ieee.org/guides/opman/index.html
IEEE Standards Companion (1995)
  Patent Request and Patent Response Letters (Annex A)
  Other information on Patents is Out-of-date
  http://standards.ieee.org/guides/companion/index.html
WG Chairs should review patent policy at each meeting
When evaluating alternative technologies:
  Patent letters can be requested and tabulated for each technology
  Terms and Conditions NOT appropriate (Violates cost discussions)
  All patent claims may not be visible at time of tabulation
Notes: 17

## Slide 28: IEEE-SA Standards Board Bylaws (Oct1999) – 6 Patents
IEEE standards may include the known use of patent(s), including patent applications, if there is technical justification in the opinion of the standards-developing committee and provided the IEEE receives assurance from the patent holder that it will license applicants under reasonable terms and conditions for the purpose of implementing the standard. This assurance shall be provided without coercion and prior to approval of the standard (or reaffirmation when a patent becomes known after initial approval of the standard). This assurance shall be a letter that is in the form of either
a) A general disclaimer to the effect that the patentee will not enforce any of its present or future patent(s) whose use would be required to implement the proposed IEEE standard against any person or entity using the patent(s) to comply with the standard or
b) A statement that a license will be made available to all applicants without compensation or under reasonable rates, with reasonable terms and conditions that are demonstrably free of any unfair discrimination

## Slide 29: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
The patent policy is set forth in clause 6 of the IEEE-SA Standards Board Bylaws.
Patent holders shall submit letters of assurance to the IEEE Standards Department (to the attention of the Administrator, Intellectual Property) before the time of IEEE-SA Standards Board review for approval.
In the event that a patent may apply to a standard and a letter of assurance cannot be obtained, the working group shall refer this matter to the Patents Administrator in the IEEE Standards Department.
Unless the letter of assurance is received from an individual within the issuing organization who has clear authority for intellectual property and/or legal matters, the IEEE Standards Department (Administrator, Intellectual Property) shall send a certified letter, return receipt requested, to the General Counsel of the issuing organization to confirm receipt of the letter of assurance and to ensure that the letter of assurance is factually correct and was submitted by an appropriate individual within the issuing organization. No response to this letter, other than the return receipt, is required.

## Slide 30: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
The IEEE will provide contact information about the patent holder upon request.
6.3.1 Public notice
The following notice shall appear when the IEEE receives assurance from a known patent holder prior to the time of publication that a license will be made available to all applicants either without compensation or under reasonable rates, terms, and conditions that are demonstrably free of any unfair discrimination.
Attention is called to the possibility that implementation of this standard may require use of subject matter covered by patent rights. By publication of this standard, no position is taken with respect to the existence or validity of any patent rights in connection therewith. The IEEE shall not be responsible for identifying patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention. A patent holder has filed a statement of assurance that it will grant licenses under these rights without compensation or under

## Slide 31: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
reasonable rates and nondiscriminatory, reasonable terms and conditions to all applicants desiring to obtain such licenses. The IEEE makes no representation as to the reasonableness of rates and/or terms and conditions of the license agreements offered by patent holders. Further information may be obtained from the IEEE Standards Department.
If the IEEE has not received letters of assurance prior to the time of publication, the following notice shall appear:
Attention is called to the possibility that implementation of this standard may require use of subject matter covered by patent rights. By publication of this standard, no position is taken with respect to the existence or validity of any patent rights in connection therewith. The IEEE shall not be responsible for identifying patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention.

## Slide 32: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
6.3.2 Submittal
Through the working group, the Sponsor chair shall request that known patent holders submit a statement either that the patent does not apply to the standard or that licenses will be made available without compensation or under reasonable rates, terms, and conditions. This assurance shall be obtained without coercion and submitted to the IEEE at the earliest practical time prior to the approval of an IEEE standard. The IEEE encourages early disclosure to the working group of patent information that might be relevant to the standard.
While standards may include the known use of patents if there is technical justification, the working group should not attempt to determine whether or not a patent applies. The working group shall accept the view of the patent holder.

## Slide 33: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
6.3.3 Disclaimer
The IEEE shall not be responsible for identifying all patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention.

## Slide 34: More Info:
IEEE 802.15
  http://ieee802.org/15/
Standards Process-at-a-Glance
  http://standards.ieee.org/resources/glance.html