## Slide 1: LB8 Summary Report
LB8 opened 9Feb01 12am EST, closed11Mar01 12am EST.
  Motion: To submit the contents of document IEEE P802.15.1/D0.8.0 to Sponsor Ballot
LB8 Summary
  There were 74 Voting members. 51 submitted their vote.
  The return ratio is 51/74 = 69 % (50 % is required) and the abstention rate was less than 30% of those voting. The ballot is valid. 23 failed to vote.
  Motion passed with 46/4/1 or 92 %.
VERBAL CONFIRMATION – 2 (Kinney/Watanabe) of the 4 No’s will be changed to Yes. Likely, that a third (Ling) will too. The remaining no Voter has 37 rejected comments. We will continue the resolution and editing of the IEEE Draft P802.15.1/D0.9.0 in March and early April to maximize consensus.
The official opening date of the re-circulation ballot is April 9, 2001.

## Slide 2: LB8 Summary Report (cont.)
Comment Status/Response Status |  | Next Steps
Accepted/Closed (AC): | 183 | Distribute report -01/117r8 from the LB8 Ballot Review Committee.
Accepted/Open (AO): | 135 | Apply edits and then distribute report from the LB8 Ballot Review Committee.
Rejected/Closed (RC): | 51 | Submit decline letters; request possible withdrawal of the objection via an affirmation or change the objection to an abstention.
Accepted/Unsatisfied (AU): | 8 | Submit Bluetooth Errata; request and follow up response.
Total Comments | 377 | 
Source: -01/117r8

## Slide 3: Motion to the 802 SEC
Move that the ExCom forward IEEE Draft 802.15.1/D1.0 to Sponsor ballot, based on a successful completion of a WG re-circulation ballot. Conditional approval to expire at the beginning of the Portland Plenary Meeting
Non Technical 50% (Procedural)
Moved: Bob Heile
Second: Stuart J. Kerry
Y/N/A: 11/0/0
Note: The conditional approval expires at the opening of the next plenary; 9Jul01.
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 5: Motion to the 802.15 Working Group
I move that the 802.15 WG Chair seek ExCom approval for forwarding IEEE Draft 802.15.1/D1.0 to LMSC letter ballot, based on a successful completion of a WG re-circulation ballot.
Non Technical 50% (Procedural)
Moved: Ian Gifford
Second: Tom Siep
Y/N/A: 18/4/11, Passed
Note: The conditional approval expires at the opening of the next plenary; 9Jul01.
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 6: LB8 Summary Report (cont.)
Draft: 802.15.1 Std D0.8.0/resolution approval; Date Closed: 11Mar01
Ballots Sent 74
Ballots Returned:
  Affirmatives 46
  Negatives 4
  Abstentions 1
  Total 51
  No Response 23
  Total Ballots 74
Percent Returned (46 + 4 + 1) / 74 = 69 %
Percent Affirmative 46 / (46 + 4) = 92 %
Percent Abstentions 1 / 51 = 2 %

## Slide 7: Comment Status
Comment Status
  X/received
  D/dispatched for consideration
  A/accepted
  R/rejected
Response Status
  O/open
  W/written
  C/closed
  U/unstatisfied
  Z/withdrawn

## Slide 8: LB8 Summary Report (cont.)

## Slide 9: LB8 Summary Report (cont.)

## Slide 10: LB8 Summary Report (cont.)

## Slide 11: LB8 Summary Report (cont.)
The LB8 Ballot
Resolution Group
Deemed unassigned
Comment Types
As “e”

## Slide 12: WG Motion Overview
Motion #1 – TG1
  Y/N/A: 4/0/0, PASSED
Motion #2 – WG
  Y/N/A: 18/4/11, PASSED

## Slide 13: Motion to the 802.15.1 Task Group
I move that the 802.15.1 TG1 approve the submission of a motion to the WG to request that the WG Chair seek ExCom approval for forwarding IEEE Draft 802.15.1/D1.0 to LMSC letter ballot, based on a successful completion of a WG re-circulation ballot.
Non Technical 50% (Procedural)
Moved: Tom Siep
Second: Michael Camp
Y/N/A: 4/0/0, PASSED
Note: The conditional approval expires at the opening of the next plenary; 9Jul01.
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 14: IEEE 802.15.1 Current Project Planning
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar01
  Draft ready for IEEE sponsor ballot.
Jul01
Sep01
  Approval by IEEE Standards Board
Nov01
Dec01
  Approval by IEEE Standards Board
802 Sponsor Expectation
802.15.1 Project Target

## Slide 15: Current Draft - Actual
It took awhile for the TG1 to synchronize the IEEE editing phase with the BSIG derivative source
editing phase. Today we are in synch. This issue will need to be monitored going forward.
802.15.1/
D0.9.1
LB(9)
9Apr01
-01/117r8
+
SDL
AU (8)

## Slide 16: Current Draft - Planning
Today
The IEEE Std 802.15.1/D1.1, 2001 Edition will be derived from BT v1.1;  D1.1 = BT v1.1
1999
Jul99
Jul00
Sep01
Jul01
Jan02
2000
2001
Sep01
Jan01
Jan00
LB1/D0.6
LB3/D0.7.2
LB2
LB6
-00/159r16
LB8
D8.0
IEEE 802.15 WG
Balloting
SB
(1)
D1.00
SB
(2)
D1.01
Approval by StB
SB
(3)
D1.02
IEEE Sponsor
Balloting
-99/173r5a
LB
(9)
D1.1=
BT v1.1
-01/117r8
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 17: Current Ballot Planning
2000
2001
J
J
A
S
O
N
D
J
F
M
A
M
J
J
Copyright Addendum Signed
D
J
F
M
A
M
BSIG-IEEE have been discussing how IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
+ Rev 1.0 B spec
- FM Source 3Dec99
A
S
O
N
StB 4-6Dec01
Working Group
Sponsor
+ Rev 1.1 spec
- FM Source ~22Feb01
+ LB3 Failed
-24May00 – 6Nov00
+ SB(3) Optional
-9Jul – 25Jul
+ LB6 Passed
-01Dec – 15Dec00
+ Rev 1.x specs
Draft Deadline 3Aug01
Draft Deadline 26Oct01
You are here
+ LB(8) D0.8.0
-9Feb01 – 11Mar
+ SB(1)
-16Apr – 27May
?
+ SB(2)
-11Jun – 26Jun
StB 11-13Sep01
Notes: Page <number>
        <footer>
<header>
<date/time>