## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: IEEE802.15.3: MAC Committee Opening Report and Plan
Date Submitted: 12 March, 2001
Source: Allen Heberling Company: XtremeSpectrum
Address: 8133 Leesburg Pike, Suite 700, Vienna, Virginia 22182
Voice: +1.703.749-0230 X, FAX: +1.703.749.0249, E-Mail: aheberling@xtremespectrum.com
Re: [ ]
Abstract: Hilton Head TG3 MAC report and plan
Purpose: 1) To report to the IEEE 802.15.3 regarding the activities of the IEEE 802.15.3 MAC committee since the Monterey meeting.
2) To inform the IEEE 802.15.3 regarding the activities the TG3 MAC committee has planned for this meeting (Hilton Head)
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that these viewgraphs become(s) the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG3 MAC Committee Opening Report and Plan at Hilton Head

## Slide 3: Overview
Report the TG3 MAC committee activities since the Monterey Interim meeting.
Status of the various MAC clauses in the current baseline.
Activities planned by the TG3 MAC committee for this week.

## Slide 4: TG3 MAC Committee Activities Report
Conference Calls Prior to Boulder meeting.
  Planning
  Issue identification and classification (see doc:01075r2P802.15_TG3-running-ConCall-minutes-MAC-subgroup.doc)
Ad hoc MAC committee meeting held in Boulder, CO. 8-9 February 2001
  Attendees: R. Gubbi, A. Heberling, P. Kinney, J. Kubler, B. Shvodian, M. Schrader, C. Rypinski,
  Issues addressed ( see doc: 01075r2P802… )
  Compromise adopted- will be covered Tues. morning

## Slide 5: TG3 MAC Committee Activities Report continued…
Conference Calls Post Boulder Meeting (see doc:01075r2P802.15_TG3-running-ConCall-minutes-MAC-subgroup.doc)
  Regular Progress Reports regarding MAC clauses.
  Identification of issues (see doc:01114r0P802.15_TG3-MAC-Open-Issues-List.xls)
  Planning for Hilton Head meeting

## Slide 6: Status of Clauses in Current TG3 MAC Baseline Clauses
Overview and general description
  Status: incomplete.
  Issues:
    Needs more detail
    Needs to be made consistent with MAC Functional Description
Management Layer Saps
  Status: extensive detail captured/written by R. Roberts
  Issues:
    Needs to include Stream control commands

## Slide 7: Status of Clauses in Current TG3 MAC Baseline Clauses continued…
MAC SAP
  Status:
    Extensive detail captured/written by A. Heberling, and J. Ho.
    Currently not included in draft baseline.
  Issues: Some parameters still need more definition.
Frame Formats
  Status: Extensive detail captured/written by R. Gubbi.
  Issue: Needs to have a consistency check of its frame types with those described in the MLME clause.

## Slide 8: Status of Clauses in Current TG3 MAC Baseline Clauses continued…
MAC functional description
  Status: Extensive detail captured/written by R. Gubbi, P. Kinney/J. Kubler, and M. Schrader.
  Issues:
    CAP architecture
    CFP access algorithm (GST and VST) vs (GST or VST)
    Undefined sub-clauses ( Frag-De-frag, Transmit Power Control, Frame Exchange Sequence, etc)

## Slide 9: Status of Clauses in Current TG3 MAC Baseline continued…
Quality of service (QoS) policies
  Status: Not started.
  Issues: NA
Privacy and security
  Status: Not started
  Issues: MAC committee is considering leveraging research conducted by 802.11e Security task group.

## Slide 10: Status of Clauses in Current TG3 MAC Baseline continued…
Monday Evening MAC related presentation:
  IEEE 802.11e Security presentation by J. Walker.

## Slide 11: TG3 MAC Committee Activities Planned for Hilton Head
Tuesday morning session these presentations will be given:
  Continued walk through of MAC Functional Description Clause by R. Gubbi.
  Modified MAC Access presented by B. Shvodian.
  Additional Detail regarding SC-TDMA presented by M. Schrader.

## Slide 12: TG3 MAC Committee Activities Planned for Hilton Head continued…
Collect and prioritize new issues regarding MAC baseline clauses.
Summarize amendments to the MAC clauses in the baseline document.

## Slide 13: TG3 MAC Committee Activities Planned for Hilton Head continued…
Wednesday morning:
request TG3 vote on accepting the baseline MAC clauses and amendments.
Wednesday Afternoon:
Prepare MAC committee Plan for the interval between the March Plenary and the May Interim meeting.
  identify MAC committee tasks for the time leading up to Orlando
  reach agreement on time and location for an ad-hoc MAC committee meeting before the next Interim

## Slide 14: TG3 MAC Committee Activities Planned for Hilton Head continued…
Thursday Afternoon
Report Hilton Head accomplishments per the MAC committee.
Present MAC committee Activities Plan leading into the Orlando interim.

## Slide 15: Summary
Its going to be a full week.
MAC committee members have worked hard on their respective clauses.
Please avail yourselves of the presentations and discussion sessions.
Look forward to your participation and comments.