## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3-Draft-Standard-Opening-Report]
Date Submitted: [12 March 2001]
Source: [James P. K. Gilb] Company [Mobilian]
Address [11031 Via Frontera, Suite C, San Diego, CA 92127]
Voice:[1-858-451-3438], FAX: [1-858-451-3546], E-Mail:[gilb@ieee.org]
Re: []
Abstract: [A summary of the work accomplished for the draft standard in conference calls and via email since the last meeting in Monterrey.]
Purpose: [Document the work accomplished by the draft standard editors.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Draft Standard Accomplishments at Hilton Head
First editorial review by IEEE
  "In general, it looks very good!"
  Received direction on cross references
  Need to clean up "shall/should/may/can/will/must"
  Other minor corrections
Approved d02+changes for baseline draft d03
  00000d02P802-5-3__Draft-Standard.pdf
  P802.15-01/165_TG3-PHY-Amendments.doc
  P802.15-01/166_TG3-MAC-Amendments.doc
  P802.15-01/167_TG3-System-Amendments.doc

## Slide 3: Conference calls
No calls next week
  All agendas should be out 24 hrs prior
MAC calls
  Tuesday at 12 noon EST, beginning 27 March, repeating weekly
PHY calls
  Thursday 10 am PST, beginning 27 March, semi-weekly
System
  Borrow time and email

## Slide 4: Accomplishments
Removed Clause 8.2.4.1 regarding explicit token passing.
Removed piconet data rate support byte from beacon frame format.
Removed SC-TDMA(VTS) clauses 8.2.4.3 and 8.2.5 per TG3 approval.

## Slide 5: Accomplishments continued…
Retained the D-TDMA(GTS) clause 8.2.4.2 in the baseline per TG3 approval.
Agreed to add a MAC SAP clause to the baseline based on doc: 802.15-01/060r0.

## Slide 6: PHY Issues Resolved
All resolutions in P802.15-01/165
Data scrambler polynomial
Maximum packet length
Channel switch time
Frame format
PHY PIB and PHY-SAP
CCA partially resolved (in minutes)

## Slide 7: PHY Unresolved Issues
Header FEC (J. Gilb)
Slot time, IFS'es (J. Gilb)
Channel estimate information (M. Nafie)
Seed source (T. Schmidl, J. Karaoguz)
TX carrier and clock synchronization (S. Ling)
CCA settings (J. Gilb)

## Slide 8: PHY Unresolved Issues (cont)
RSSI if needed (MAC + PHY)
RX maximum input level (J. Gilb)
Symbol timing accuracy measurement (J. Gilb)
Numbers for jamming resistance (J. Gilb)
Minimum packet length (B. Shvodian)
CAZAC OQPSK/QPSK