## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3-Draft-Standard-Opening-Report]
Date Submitted: [12 March 2001]
Source: [James P. K. Gilb] Company [Mobilian]
Address [11031 Via Frontera, Suite C, San Diego, CA 92127]
Voice:[1-858-451-3438], FAX: [1-858-451-3546], E-Mail:[gilb@ieee.org]
Re: []
Abstract: [A summary of the work accomplished for the draft standard in conference calls and via email since the last meeting in Monterrey.]
Purpose: [Document the work accomplished by the draft standard editors.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Draft Standard Accomplishments
Interim Ad-Hoc MAC meeting in Boulder
  MAC accomplishments to be reported by A. Heberling
Baseline draft released
  Overall format is coming together, still some tweaks needed.
Many PHY issues resolved
PHY PIB, MLME-SAP and PLME-SAP are outlined in draft
  Expect good progress this week
  System accomplishments to be reported by R. Roberts

## Slide 3: Announcement
Vote to approve/modify minutes of PHY and MAC conference calls
  Wednesday, March 14, 10:31 am
  MAC - P802.15-01/075r2
  PHY - P802.15-01/076r4

## Slide 4: PHY Accomplishments
RX sensitivity - in baseline
Intermodulation performance - left for implementation
Post-amble/flush bits - 2 symbols, in baseline
5 channel arrangement - in baseline
Modulation accuracy - in P802.15-01/090r2
Data scrambler - side stream with polynomial TBD, uses different IV based on TBD timing info.

## Slide 5: PHY Accomplishments (cont.)
Max TX power set by regulatory, no minimum
Out-of-band performance set by regulatory
TX/RX turnaround 10 s - in draft standard
Adopted 1514 byte max packet, MAC adopted 2048 byte.
Minimum temperature range, 0-40 C in draft standard

## Slide 6: PHY Issues from Monterrey
Summarized in P802.15-01/122r2, 30 issues
  16 resolved
  12 assigned
  2 pending resolution
Most will be resolved in Hilton Head

## Slide 7: PHY Unresolved Issues
Header FEC (J. Gilb)
Slot time, IFS'es (J. Gilb)
Channel estimate information (M. Nafie)
Data scrambler polynomial and seed source. (T. Schmidl, J. Karaoguz)
Maximum packet length (J. Gilb)
Channel switch time (J. Gilb)
TX carrier and clock synchronization (S. Ling)
CCA settings (J. Gilb)

## Slide 8: PHY Unresolved Issues (cont)
RSSI if needed (MAC + PHY)
RX maximum input level (J. Gilb)
Symbol timing accuracy measurement (J. Gilb)
Numbers for jamming resistance (J. Gilb)
Frame format (J. Gilb, determined, but needs to be documented well).
PHY PIB and PLME-SAP feedback (All)
Minimum packet size. (J. Karaoguz)