## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: IEEE802.15.3: MAC Committee Opening Report and Plan
Date Submitted: 12 March, 2001
Source: Allen Heberling Company: XtremeSpectrum
Address: 8133 Leesburg Pike, Suite 700, Vienna, Virginia 22182
Voice: +1.703.269-3022, FAX: +1.703.749.0249, E-Mail: aheberling@xtremespectrum.com
Re: [ ]
Abstract: Orlando TG3 MAC report and plan
Purpose: 1) To report to the IEEE 802.15.3 regarding the activities of the IEEE 802.15.3 MAC committee since the Hilton Head meeting.
2) To inform the IEEE 802.15.3 regarding the activities the TG3 MAC committee has planned for this meeting (Orlando)
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that these viewgraphs become(s) the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG3 MAC Committee Opening Report and Plan at Orlando, May 2001

## Slide 3: Overview
Report the TG3 MAC committee activities since the Hilton Head Interim meeting.
Status of the various MAC clauses in draft 0.4.
Activities planned by the TG3 MAC committee for this week.

## Slide 4: TG3 MAC Committee Activities Report
6 Conference Calls (see doc:01190r0P802.15_TG3-MAC-Committee-running-ConCall-minutes-HiltonHead-to-Orlando.doc)
  Regular Progress Reports regarding MAC clauses.
  Identification of issues (see doc:01114r1P802.15_TG3-MAC-Open-Issues-List.xls)
  Planning for Orlando meeting

## Slide 5: Status of Clauses in Current TG3 MAC Draft 0.4 Clauses
Overview and general description
  Status: Still in Flux
  Issues:
    Needs more detail
Management Layer SAPs
  Status: Still in flux.
  Issues:
    See MAC Open Issues List
    Still need to include Stream control commands

## Slide 6: Status of Clauses in Current TG3 MAC Baseline Clauses continued…
MAC SAP
  Status: Now included in draft 0.4 as a sub clause of MAC Management Clause
  Issues: Some parameters need refinement.
Frame Formats
  Status:
    HiltonHead Amendments have been incorporated into D0.4
    Incorporation of some of the resolved open issues into D0.4 has begun.
  Issues: See doc:01114r1P802.15_TG3-MAC-Open-Issues-List.xls)

## Slide 7: Status of Clauses in Current TG3 MAC Baseline Clauses continued…
MAC functional description
  Status:
    HiltonHead Amendments have been incorporated into D0.4
    Incorporation of some of the resolved open issues into D0.4 has begun.
  Issues: See doc:01114r1P802.15_TG3-MAC-Open-Issues-List.xls)

## Slide 8: Status of Clauses in Current TG3 MAC Baseline continued…
Quality of service (QoS) policies
  Status: MAC Committee decided to eliminate this as a separate clause. Policies will be rolled into MAC functional description clause and the MAC SAP subclause of the MAC Management clause.
  Issues: Stream management signals have been identified but they and their associated parameters still need to be defined.

## Slide 9: Status of Clauses in Current TG3 MAC Baseline continued…
Privacy and security
  Status: Not started
  Issues: Many fundamental security/privacy issues associated with WPAN devices need to be resolved.
  MAC committee has invited the University of Maryland, Associate Professor, Bill Arbaugh to address those issues during a 1:00pm session this coming Thursday.

## Slide 10: TG3 MAC Committee Activities Planned for Orlando
Tuesday sessions:
  Collection, categorization and prioritization of comments via Open Issues List
  Resolution of MAC Open Issues.
  Incorporation of resolved issues into MAC amendments document 01221rxP802-15_TG3-MAC-Amendments.doc

## Slide 11: TG3 MAC Committee Activities Planned for Orlando continued…
Wednesday Afternoon:
Prepare MAC committee Plan for the interval between the May Interim meeting and the Portland Plenary meeting.
  identify MAC committee tasks for the time leading up to Portland
Resolve MAC/PHY issues

## Slide 12: TG3 MAC Committee Activities Planned for Orlando continued…
Thursday Morning:
Summary and Vote on MAC amendments
Thursday Afternoon
Bill Arbaugh presentation regarding Security/Privacy in WPAN devices
Report Orlando accomplishments per the MAC committee.
Present MAC committee Activities Plan leading into the Portland Plenary.

## Slide 13: Summary
Its going to be a full week.
MAC committee members have worked hard on their respective clauses.
Please avail yourselves of the presentations and discussion sessions.
Look forward to your participation and comments.