## Slide 1: TG3 Review Procedure Proposal
NOTE: All of these recommendations do not apply to TG votes, but highly are recommended
Pre-Ballot Tasks
Balloting
Post-Ballot Tasks

## Slide 2: Pre-Ballot Tasks
Ballot timeframe
  Schedule backwards from desired processing event
  Get specific TG or WG pre-approval for further action if processing event is not plenary
Ballot Package
  Draft
  Instructions
  Voter comment sheet

## Slide 3: Balloting
SHALL NOT change Draft during a vote
  Invalidates vote
  If required changes are identified,posting of notation of intent to change – this means another ballot will be required
Make sure chair (WG or TG) pings voters periodically
  Requires 50% voters participation
  Abstentions count towards participation
75% approval required for Technical issues

## Slide 4: Post-Ballot Tasks
Triage of comments
Processing comments
Preliminary resolution
Draft Response to voter
Approval of resolution
Application of changes
Notification of Rejections/changes

## Slide 5: Comment Status
Comment Status
  X/received
  D/dispatched for consideration
  A/accepted
  R/rejected
  Q/questioned
Response Status
  O/open
  W/written
  C/closed
  U/unstatisfied
  Z/withdrawn

## Slide 6: Comment Flowchart (1 of 3)

## Slide 7: Comment Flowchart (2 of 3)

## Slide 8: Comment Flowchart (3 of 3)

## Slide 9: Triage of Comments
Combine all comments into a single file
Decide if there is sufficient information in each comment to identify target of that comment
Decide if comment is classified appropriately
Divide ballots into logical groups
Form “tiger teams” to address comments
Charge tiger team to complete processing by a definite date

## Slide 10: Processing comments
Ad Hoc activity
Address Technical comments first
Review triage decisions
Formulate and document decision

## Slide 11: Preliminary resolution
TG-level task for “controversial” decisions
One issue per slide
  Problem Statement
  Commenter’s proposal
  Tiger team’s recommendation
  Rationale for decision

## Slide 12: Draft Response to voter
Required for rejections
Recommended for any descriptor change
One letter per voter
  Comment as entered
  Response from TG

## Slide 13: Approval of resolution
WG/TG vote (as appropriate)
Technical issue (75% approval)
Vote format
  Plenary
  Interim
    WG
    With authorization
  Letter Ballot

## Slide 14: Application of changes
Applied by Section Editors
Supervised by Lead Editor
WG Technical Editor available as an advisor

## Slide 15: Notification of Rejections/changes
Sent via email
Request for change of vote
Follow-up to WG/TG on any withdrawals of comments