## Slide 1
Slide <number>
<footer>
May 2001
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3 Closing Report 17May01]
Date Submitted: [17May01]
Source: [John Barr] Company [Motorola]
Address [1750 E. Golf Road, Schuamburg, IL 60173]
Voice:[+1 847 576-8706], FAX: [+1 847 538-4253], E-Mail:[John.Barr@Motorola.com]
Re: [01201r3P802-15_TG3-May01-Meeting-Objective-and-Agenda.xls]
Abstract: [TG3 Chair Closing Report to 802.15 WG]
Purpose: [TG3 chair report to WG to update them from the this session on all work items.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG3 Closing Report
May 2001, Orlando, FL
USA
802.15

## Slide 3: Goals of the May Meeting
Conference call status, including approval of any ad hoc business.
Review Draft D0.4 Comments.
Resolve comments and open issues.
Create amendments documents for D0.4 to D0.5.
Complete drafting update to D0.5.
(Prepare letter ballot of D0.5.
Authorize Letter Ballot of D0.5.) Now just RFC.
Security Discussion -> r4 of Graphic.
Prepare goals and plans for May-July.

## Slide 4: Teleconference Calls
Goal: Release updated draft from Orlando (D0.4), prepare new proposed draft for review (D0.5&6), identify outstanding issues and work to be completed.
802.15.3 General: Held every Tuesday between F2F meetings. (Amendment approvals & Management.)
PHY Committee: Every other Thursday.
MAC Committee: Every Tuesday following general 802.15.3 call.
System Committee: No calls scheduled. Email work.

## Slide 5: Interim Meetings
Interim Meetings are being Scheduled for MAC and PHY about the third week and June
  PHY - San Diego, CA (place holder)
  MAC - Washington DC

## Slide 6: REMINDER
READ and COMMENT d0.5
READ and COMMENT d0.5
READ and COMMENT d0.5
READ and COMMENT d0.5
READ and COMMENT d0.5
Time is of the Essence

## Slide 7: Orlando Summary
Most of the work was focused at the MAC sections.
  Addressed through may MAC issues
  Added additional MAC issues
Created Amendment documents
Assigned authors to previously open sections:
  Power Management - Jay Bain
  Security - Gregg Rasor
Started the Security Requirements and solutions discussion (Siep).

## Slide 8: Orlando Summary
Establishing the comment resolution process which will start with d0.5
Reviewed Press Slides - Commets requested

## Slide 9: Pre-July Objectives
    Between Meetings - Circulation Draft TG3-v0.5:
      Application of Amendments to d0.4 to make d0.5
      Circulation of d0.5 for comments
      Comment collection and resolution on Con Calls
      Create New amendments
      Update to Draft (v0.6)

## Slide 10: July Objectives
    July 9-13, 2001 Portland, OR USA, Portland Marriott, 802 Plenary Meeting.
      Approve ad hoc work and minutes as appropriate
      Resolve Comments and Update Draft Ver 0.6
      Complete Draft Standard (may be completed after the meeting)
      Solicit Sponsor Balloters
      Authorize Letter Ballot
      Prepare for Post-Australia meeting Sponsor Ballot

## Slide 11: May Document Summary (1 of 3)
00127r5 – TG3 Project Plan Allen
01104r0 – TG3 Hilton Head Minutes Kinney
01114rx – TG3 MAC Issue List Heberling
01122rx – PHY Issue Resolution Gilb
01186r2 – Systems Committee Report and Plan Roberts
01190rx – MAC Committee Running Minutes Heberling
01191rx – PHY Committee Running Minutes Allen/Gilb
01216r0 – PHY Committee Report and Plan Gilb
01217r0 – Drafting Progress Report Gilb
01218r0 – PHY Committee May Working Document Gilb
01219r0 – MAC-PHY Issue Resolution Gilb

## Slide 12: May Document Summary (2 of 3)
01220r0 – TG3 PHY Draft D0.4 Amendments Gilb
01221r0 – TG3 MAC Draft D0.4 Amendments Gilb
01222r0 – TG3 System Draft D0.4 Amendments Gilb
01223r0 – TG3 Publicity Presentation B/A/K
01224r0 – Draft Comment Resolution Methods Siep
01235r0 – MAC Committee Report and Plan Heberling
01236r0P802-15_TG3-MAC-Opening-Commitee-Report-and-Plan
01237r0P802-15_TG3-MAC-Planning-Meeting Heberling
01238r0P802-15_TG3-MAC-Closing-Committee-Report-and-Plan
Allen
01242r0P802-15_ TG3-Effects of O-QPSK modulation on a CAZAC preamble Karaoguz

## Slide 13: May Document Summary (3 of 3)
01244r0 – Header error rate analysis Ling
00000d03P802-15-3__Draft_Standard.pdf Gilb
00000d04P802-15-3__Draft_Standard.pdf Gilb
New- During the Meeting
01244r0P802-15_TG3-Header-error-rate-analysis Ling
01245r0P802-15_TG3 Security Privacy Intro and Overview Arbaugh
01250r0P802-15_TG3-MAC-Changes.ppt Shvodian
01259r0P802-15_TG3-MAC-Proposed-Change-Details.doc Shvodian

## Slide 14: No Conference Calls Next Week
Conference calls will not resume until week of May 29th.