IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | IEEE802.15.4Strategy and Plan for Dallas 2002 Meeting for Dallas –2002 Meeting |  |
| Date Submitted | [January 19th – 2002] |  |
| Source | [Jose A. Gutierrez] [Eaton Corporation] [4201 n. 27th Street] [Milwaukee, WI. 53216] | Voice: [+1 414 4496525] Fax: [+1 414-4496131] E-mail:[josegutierrez@eaton.com] |
| Re: | [IEEE P802.15.4 Comment Resolution Plan and Strategy for Dallas Meeting] |  |
| Abstract | [Comment resolution plan and strategy for Technical Editing team] |  |
| Purpose | [Comment Resolution during Dallas-2002 meeting] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

# Milwaukee, January 19, 2002

To: TG4 Core Technical Editing Team

In an effort to organize the comment resolution phase and to maximize the amount of comments solved in our face-to-face meeting in Dallas, I’ve prepared a plan of actions for next week.

- I categorized the 650 comments in the following way (see attached excel spreadsheet with categorized comments):

## Type of Comment		Champion			Support

IEEE Style EDIT		José A. Gutierrez

Global EDIT			José A. Gutierrez

Clause 5 EDIT		Marco Naeve 		Monique, Phil

Section 5 TECH		Marco Naeve			Monique, Phil

PHY EDIT			Paul Gorday			Greg

PHY TECH			Paul Gorday			Greg, Arthur, Pat

MAC EDIT			Monique Bourgeois		Phil, Pat

MAC TECH			Phil Jamieson		Monique, Phil, Pat

Annex C EDIT		Greg Breen			Paul, Said, Farron

Figure EDIT			Marco Naeve

Cluster Tree			Ed Callaway			Create subteam

TG4 Coexistence		Robert Poor			Create subteam

Note 1: Paul will keep Said in the loop for remote support

- Each “EDIT” champions will be the owner of their corresponding sections until Thursday night, where they will forward the updated file to Jose:

Clause 5		Marco

Updated Figures	Marco

PHY			Paul

MAC			Monique

Annex C		Greg

Everything else	Jose

EDIT Champions can proceed to make the editorial changes immediately.

You need to submit a list of the editorial comments Accepted and Rejected, so I can update the comments database accordingly.

- For all the Technical and Technical required comments, the champions are encourage to contact the commenter, to make sure the answer address their remarks. Even if the resolution is to accept their comment, we need to make sure they are please with our handling of the comment. (Investment for the future).

If the technical comments require editing the file, these will need to be presented to the whole team prior to submitting the resolution to the editor of the corresponding clause.

Note 2: We will be working in the same room, so if a technical comment needs to be shared with the whole team, we will be there!

We need to create a small explanation of the actions taken in the resolution of “technical” and “technical required” comments -> That is part of the duties of a TECH Champion.

The resolution comment will need to be sent to me in a file with the following name:  <CommenID>.txt (Do not confused CommentID with Comment Nr).

- To improve “Customer Satisfaction”, I would like to suggest the creation of “Technical Ambassadors” which will consist in members of the of our core technical editing team interfacing with commenters. Their function will be to make sure all of their technical concerns are addressed properly. Each of the “ambassadors” will send me updates of their progress. The length of this position may extend beyond the period of our face-to-face meeting (until the commenter “signs” that his comments were addressed satisfactorily or the team decides that we will have to reject the comment).

Boaz Carmeli		Jose

Gunther Kleindl		Jose

Micheal McInnis		Jose

Rajugopal Gubbi		Pat

Ian	Gifford		Marco

David Cypher		Phil

Fred Martin		Paul

Greg Rasor		Arthur

Richard Roberts		Monique

Steve Shellhammer

Nada Golmie

Jim Lansford		Robert Poor/ Coexistence Team

YC Maa

KC Chen

Note 3: I am not including commenters that are members of the core team, since we will address our comments among ourselves.

Note 4: I am not including commenters that submitted Editorial comments only.

Note 5: If you do not agree with the designation, please contact me.

General Observations:

- Notice that several comments from different commenters are basically the same.

- A little over 50% of the comments are editorial.

- Our goal should be to address the most challenging technical issues in Dallas, since most of the commenters will be there (and is always better to do personal area networks)

- We are not supposed to accept all the comments. We are supposed to analyzed them, exchange opinions with the commenter and reach a position, of course: Customer Satisfaction is one of our goals!

- Remember that several comment resolutions will require interfacing with champions from other clauses i.e. Clause 5 TECH will require support from both MAC and PHY champions and viceversa.

- Notice that I upgraded some editorial comments to “Technical”