IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | AltPHY Study Group Draft Schedule Proposal |  |
| Date Submitted | 20 Dec 2001; r4 – 23 April 2002; r5 – 22 May 2002 |  |
| Source | [Rick Roberts] [XtremeSpectrum, Inc.] [8133 Leesburg Pike, Suite 700 Vienna, Va. 22182 | Voice: [ 703.269.3043 ] Fax: [ 703.749.0248 ] E-mail: [ rroberts@xtremespectrum.com ] |
| Re: |  |  |
| Abstract | This document presents a draft of an Alternate PHY study group schedule for consideration by the group. |  |
| Purpose |  |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

IEEE802.15.SG3a Schedule

| November (2001) | - Approve 15.3a Study Group |
| --- | --- |
| December | - Issue CFA (applications) |
| January (2002) (Interim) | - Application Presentations |
| March (Plenary) | - Application Presentations - Work on Requirements followed by Selection Criteria - Generate Application Summary |
| May | - Work on Technical Requirements and Selection Criteria |
| June | - Issue Notice of Pending Call for Proposals |
| July (Plenary) | - Channel Model Presentations - Channel Model Selection Voting - Approve Requirements document - Approve Selection Criteria - Approval of PAR and 5 Criteria by WG |
| August | - Issue CFP (proposals) - Approval of PAR by ExCom |
| September (Interim) | - Proposal Presentations - Proposal evaluation against selection criteria |
| November (Plenary) | - Proposal Selection Voting - Generation and acceptance of baseline draft text |
| January (2003) (Interim) | - Presentation and approval of Alt PHY draft text - Approval to conduct a letter ballot |