IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | IEEE P802 |  |
| Date Submitted | [1 June 2002] |  |
| Source | [Kai Siwiak] [Time Domain] [7057 Old Madison Pike Huntsville, AL 35806] | Voice: [256-990-9062] Fax: [256-922-0387] E-mail: [kai.siwiak@timedomain.com] |
| Re: |  |  |
| Abstract | [Definitions for the proposal evaluation for Task Group 3a] |  |
| Purpose | [This is a working document that will become the repository for the terms and definitions to be used in the selection process for a Draft Standard for TG3.] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

The purpose of this document is to track the status of clauses in 02/103, 02/104 and 02/105. Clauses needing further attention will be scheduled for additional attention.

SG3 members are requested to review this document for accuracy and to email comments, corrections and further details to:

<kai.siwiak@timedomain.com> and

<rroberts@xtremespectrum.com>

Work Schedule ...

Week 1 - 28 May to 31 May

02/104r7, clause 3 (Chuck B.)

02/104r7, clause 4 (Kai S.)

02/104r7, clause 6 (Rick R./Jay B.)

02/105r10, clause 5.2 (Bill S.)

02/105r10, clause 5.3 (Bob H. and Stan B.)

Week 2 - 3 June to 7 June

02/105r10, clause 5.4

02/105r10, clause 5.5

Week 3 - June 10 to June 14

02/105r10, clause 5.6

02/105r10, clause 5.7

Week 4 - June 17 to June 21

02/105r10, clause 5.8

02/105r10, clause 5.9

*** Note: If we get this far on 02/105 Selection Criteria, we can issue a NOP-CFA and finish up 02/105 after the July meeting if need be ***

Week 5 - June 24 to June 28

02/105r10, section 6.0 "Evaluation Matrix"

# Week 6 - 1 July to July 5

02/105r10, section 7.0 "Pugh Matrix Comparison Value"

*** Vancouver Meeting 8 July to 12 July ***

02103r5  PAR – 5C: Stable and under review by Bob Heile

02104r7  Technical Requirements

INTRODUCTION

- Status: Stable

1.0 	PHY LAYER TECHNICAL REQUIREMENTS

- Status: Stable

2.0 	DATA THROUGHPUT AND  RANGE

- Status: Stable

3.0 	AGGREGATE DATA RATES AND CAPACITY AND ADDRESSING

- Status: Under Construction: (piconet definitions, Chuck’s Picture entered 6/1 in 02104r9

- Schedule:  Week 1 - 28 May to 31 May 02/104r7, clause 3 (Chuck B.)

4.0 	COEXISTENCE, INTERFERENCE RESISTANCE

- Status: Under Construction: (awaiting text from Jeff / Michael)

- Schedule:  Week 1 - 28 May to 31 May 02/104r7,02/104r7, clause 4 (Kai S.)

5.0 	CHANNEL MODEL

- Status: Stable, waiting for doc # in reference

- Schedule:

6.0 	POWER CONSUMPTION

- Status: Under edit, Jay B to supply text

- Schedule: Week 1 - 28 May to 31 May 02/104r7, clause 6 (Rick R./Jay B.)

7.0 	QUALITY OF SERVICE

- Status: Stable

8.0 	FORM FACTOR

- Status: Stable

9.0 	COST

- Status: Stable

10.0 SUPPLEMENTS TO 802.15.3 FUNCTIONALITY

- Status: Stable

11.0 REGULATORY

- Status: Stable

02105r8  Selection Criteria

1.	INTRODUCTION

- Status:  Stable, update as needed.

2.	REFERENCES

- Status:  Stable, update as needed.

3.	GENERAL SOLUTION CRITERIA

- Status: Stable

3.1.	UNIT MANUFACTURING COST (UMC)

- Status:  Stable

3.1.1.	Definition

- Status: Stable

3.1.2.	Values

- Status: Stable

3.2.	SIGNAL ROBUSTNESS

- Status:  Stable

3.2.1.	General Definitions

- Status: Under Edit

3.2.2.	Interference and Susceptibility

- Status:  Stable (r10)

3.2.3.	Coexistence

- Status: Stable (r10)

- -

3.3.	TECHNICAL FEASIBILITY

- Status: Stable

3.3.1.	Manufacturability

- Status: Stable

3.3.2.	Time to Market

- Status: Stable

3.3.3.	Regulatory Impact

- Status: Stable

3.4.	SCALABILITY

- Status: Stable

3.4.1.	Definition

- Status: Stable

3.4.2.	Parameters

- Status: Stable

3.5.	LOCATION AWARENESS

- Status: Stable

3.5.1.	Definition

- Status: Stable

3.5.2.	Values

- Status: Stable

4.	MAC PROTOCOL MODIFICATIONS

- Status: Stable

4.1.	REQUIRED CHANGES TO MAC TO  ACCOMMODATE THE ALTERNATIVE PHY

- Status: Stable

4.1.1.	Definition

- Status: Stable

4.1.2.	Values

- Status: Stable

4.2.	EXISTING 802.15.3 MAC FUNCTIONALITY THAT CAN BE ACCOMMODATED BY THIS  ALTERNATE PHY

- Status: Stable

4.2.1.	Definition

- Status: Stable

4.2.2.	Values

- Status: Stable

4.3.	POWER MANAGEMENT TYPES

- Status: Stable

4.3.1.	Definition

- Status: Stable

4.3.2.	Values

- Status: Stable

4.4.	POWER CONSUMPTION

- Status: Stable

4.4.1.	Definition

- Status: Stable

4.4.2.	Value

- Status: Stable

5.	PHY LAYER CRITERIA

- Status: Stable

5.1.	SIZE AND FORM FACTOR

- Status: Stable

5.1.1.	Definition

- Status: Stable

5.1.2.	Values

- Status: Stable

5.2.	MAC/PHY THROUGHPUT

- Status: Stable: 02/105r11

- Schedule: Week 1 - 28 May to 31 May 02/105r10, clause 5.2 (Bill S.) DONE

5.2.1.	Minimum MAC/PHY Throughput

- Status: Stable: 02/105r11

- Schedule: DONE

5.3

- Status: All clauses under edit: see email fm Rick/Chuck 5/24/2002 4:09pm

- Schedule: Week 1 - 28 May to 31 May 02/105r10, clause 5.3 (Bob H. and Stan B.)

5.3.1

- Status: Under edit

- Schedule:

5.3.2

- Status: Under edit

- Schedule:

5.4.	NUMBER OF SIMULTANEOUSLY OPERATING FULL THROUGHPUT PAN’S

- Status: Not yet reviewed

- Schedule: Week 2 - 3 June to 7 June 02/105r10, clause 5.4

5.4.1.	Definition

- Status: Not yet reviewed

- Schedule:

5.4.2.	Values

- Status: Not yet reviewed

- Schedule:

5.5.	SIGNAL ACQUISITION TIMELINE

- Status: Not yet reviewed

- Schedule: Week 2 - 3 June to 7 June 02/105r10, clause 5.5

5.5.1.	Definition

- Status: Not yet reviewed

- Schedule:

5.5.2.	Values

- Status: Not yet reviewed

- Schedule:

5.6.	RANGE

- Status: Not yet reviewed

Schedule: Week 3 - June 10 to June 14 02/105r10, clause 5.6

5.6.1.	Definition

- Status: Not yet reviewed

- Schedule:

5.6.2.	Values

- Status: Not yet reviewed

- Schedule:

5.7.	SENSITIVITY

- Status: Not yet reviewed

- Schedule: Week 3 - June 10 to June 14 02/105r10, clause 5.7

5.7.1.	Definition

- Status: Not yet reviewed

- Schedule:

5.7.2.	Values

- Status: Not yet reviewed

- Schedule:

5.8.	MULTI-PATH IMMUNITY

- Status: Not yet reviewed

- Schedule: Week 4 - June 17 to June 21 02/105r10, clause 5.8

5.8.1.	Environment model

- Status: Not yet reviewed

- Schedule:

5.8.2.	Delay Spread Tolerance

- Status: Not yet reviewed

- Schedule:

5.9.	POWER CONSUMPTION

- Status: Not yet reviewed

- Schedule: Week 4 - June 17 to June 21 02/105r10, clause 5.9

5.9.1.	Definition

- Status: Not yet reviewed

- Schedule:

5.9.2.	Values

- Status: Not yet reviewed

- Schedule:

5.10.	ANTENNA PRACTICALITY

- Status: Not yet reviewed

- Schedule:

5.10.1.	Definition

- Status: Not yet reviewed

- Schedule:

6.	EVALUATION MATRIX

- Status: Not yet reviewed

- Schedule: Week 5 - June 24 to June 28 02/105r10, section 6.0 "Evaluation Matrix"

6.1.	GENERAL SOLUTION CRITERIA

- Status: Not yet reviewed

- Schedule:

6.2.	SUPPLEMENTS TO MAC PROTOCOL

- Status: Not yet reviewed

- Schedule:

6.3.	PHY PROTOCOL CRITERIA

- Status: Not yet reviewed

- Schedule:

7.	PUGH MATRIX COMPARISON VALUE

- Status: Not yet reviewed

- Schedule: Week 6 - 1 July to July 5 02/105r10, section 7.0 "Pugh Matrix Comparison Value"

7.1.	GENERAL SOLUTION CRITERIA COMPARISON VALUES

- Status: Not yet reviewed

- Schedule:

7.2.	MAC PROTOCOL CRITERIA

- Status: Not yet reviewed

- Schedule:

7.3.	PHY PROTOCOL CRITERIA

- Status: Not yet reviewed

- Schedule:

8.	ANNEX:  CRITERIA DEFINITION CLARIFICATIONS BASED ON COMMITTEE WORK

- Status: Not yet reviewed

- Schedule: