IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | TG2 Open Issues of Draft |  |
| Date Submitted | [February 12, 2002] |  |
| Source | [Steve Shellhammer] [Symbol Technologies] [One Symbol Plaza, MS B-2] [Holtsville, NY 11742] | Voice: [(631) 738-4302] Fax: [(631) 738-4618] E-mail: [shell@symbol.com] |
| Re: |  |  |
| Abstract | [] |  |
| Purpose | [To clarify some terminology in the draft.] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

| Clause | Issue | Action Item | Assigned Person | Status |
| --- | --- | --- | --- | --- |
| 0 | Master and Slave are sometime capitalized and sometimes not. | Capitalize Master and Slave throughout the draft | David | Done |
| 0 | Sometimes use Bluetooth and sometimes 802.15.1 | Decide on how to handle usage | David | Done |
| 0 | Usage of terms “good” and “bad” channels & “used” and “unused” | Harmonized | All |  |
| 2 | No reference on 1997 802.11 | Add reference | David | Done D03 |
| 3.1.6 | DSSS no definition | Delete it | David | Done D03 |
| 3.1.3 & 31.12 | Poor Definitions | Improve Definition | Steve & David |  |
| 3.1.11 | No Definition | Delete it | David | Done D03 |
| 3.2 | Missing Acronyms (e.g. PTA) | Add | David | Done D03 |
| 3.2 | Sources listed | Delete it | David | Done D03 |
| 4 | Missing Text | Add |  |  |
| 4.1 | Missing Text | Add | Steve | Done |
| 4.3 | Missing Text | Find document | Arun, Bijan and Jie | Done |
| 4.4 | Not up to date | Modify | David |  |
| 5 | No PHY model for 2 Mb/s | Develop PHY Model | Aik | In process |
| 5 | PHY Model for 5.5 Mb/s not integrated with MAC Model | Integrate PHY model with MAC model | Nada and Aik |  |
| 5 | No description of 802.11 FH PHY Model | Add short sub-clause stating the use of BT PHY model with same modulation | Van Dyck |  |
| 5.4.1 | No Text | Add some text | Van Dyck |  |
| 5.4.2 | No Text | Add some text | Van Dyck |  |
| 5.4.2.1 | Equation 19 in error | Change sin(c2) to sinc2 | David | Done D03 |
| 5.2 | Figure 2. Path Loss plotted as negative value | Resolve conflict and make appropriate changes | Adrian | Done |

| Clause | Issue | Action Item | Assigned Person | Status |
| --- | --- | --- | --- | --- |
| 6.2 | Needs some further refinement | Add material according to editor note | Nada |  |
| 7 | little l looks like a 1 | Change little l to large L | David | Done D03 |
| 9 | Figures need work | PLR needs to be changed to PER. Change from color to B&W. | Nada | In process |
| 10 | No text | Add text. | Arun, Bijan and Jie |  |
| 10.1.1 | Figure 30. | Change Mehta to PTA. Change Radio to device. | Steve | Done |
| 10.1.2 | No method of distributing AWMA parameter over the WLAN. | Add text on method of distributing parameters | Steve | In process |
| 10.1.3 | No text | Add text | Adrian | Done |
| 10.1.3.3 | Figure 35 is too big | Shrink it a width of 5.5 inches | Adrian | Done |
| 10.1.3.6 | Figure 36 is too big | Shrink it a width of 5.5 inches | Adrian | Done |
| 10.1.3.7 | Figure 37 is too big | Shrink it a width of 5.5 inches | Adrian | Done |
| 10.1.4 | Figure 38 contains two figures | Split into two separate files | Van Dyck |  |
| 10.1.4.2 | Figures in color and need separate files | Replot in B&W and supply files | Van Dyck |  |
| 10.2.1.2 | Figure 43. | Change bits/sec to bit/s. Replot figures in B&W and supply files to editor. | Jie |  |
| 10.2.2 | No text | Add text | Jie |  |
| 10.2.2.2 | Figure 45. | Proposed method should read EV3. Change bits/sec to bit/s. Replot figures in B&W and supply files to editor. | Jie |  |

| Clause | Issue | Action Item | Assigned Person | Status |
| --- | --- | --- | --- | --- |
| 10.2.2.2 | Figure 46 | Proposed method should read EV3. Drop term collocation. Change bits/sec to bit/s. Replot figures in B&W and supply files to editor. | Jie |  |
| 10.3.3.4 | Table 29 missing content | Fill in table | HK Chen |  |
| 10.3.3.6 | Table 32 missing content | Fill in table | HK Chen |  |