IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | AltPHY Study Group Draft Schedule Proposal |  |
| Date Submitted | 20 Dec 2001; r4 – 23 April 2002 |  |
| Source | [Rick Roberts] [XtremeSpectrum, Inc.] [8133 Leesburg Pike, Suite 700 Vienna, Va. 22182 | Voice: [ 703.269.3043 ] Fax: [ 703.749.0248 ] E-mail: [ rroberts@xtremespectrum.com ] |
| Re: |  |  |
| Abstract | This document presents a draft of an Alternate PHY study group schedule for consideration by the group. |  |
| Purpose |  |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

Proposed IEEE802.15.3a Key Events

| November (2001) | - Approve 15.3a Study Group |
| --- | --- |
| December | - Issue CFA (applications) |
| January (2002) (Interim) | - Application Presentations |
| March (Plenary) | - Application Presentations - Work on Requirements followed by Selection Criteria - Generate Application Summary |
| May (Interim) | - Approve Requirements document - Approve Selection Criteria - Issue CFP (proposals) - Approval of PAR and 5 Criteria by WG |
| July (Plenary) | - Channel Model Presentations - Channel Model Selection Voting - Approval of PAR by ExCom |
| September (Interim) | - Proposal Presentations - Proposal evaluation against selection criteria |
| November (Plenary) | - Proposal Selection Voting - Generation and acceptance of baseline draft text |
| January (2003) (Interim) | - Presentation and approval of Alt PHY draft text - Approval to conduct a letter ballot |

Detail for Proposed Schedule

  - Approve 15.3a in Austin (November meeting) and shortly thereafter issue a Call for Applications.

  - Conference calls between Austin and January meeting to work on CFA.

  - At January meeting, present application papers.

  - Conduct conference calls between January and March to start work on requirements and then the selection criteria.

  - March meeting – Continue application presentations.  Work on requirements followed by work on the selection criteria.  Summarize application presentations.

  - Between March and May - Continue work on requirements document and selection criteria.  Work on CFP.  Work on PAR and 5 Criteria.

  - May meeting … Approve requirements document, approve selection criteria and issue CFP.  Finish PAR and 5 Criteria for WG presentation and approval.

  - Between May and July meetings, prepare channel model proposals.

  - Submit PAR and 5 Criteria to ExCom by June 7th to make 30 day notice requirement.

  - July Meeting … Hear channel model presentations and vote to select the channel model for evaluation of the proposals.  Approval of PAR and 5 Criteria by ExCom.

  - Between the July and September meetings … prepare proposals!

  - At the September meeting – proposal presentations and start proposal evaluation against selection criteria.

  - Between the September and November meetings, continue reviewing proposals and evaluating proposals against the selection criteria.

  - November meeting … conduct proposal selection voting and generation/acceptance of baseline draft text.

- Between the November and September – Text Drafting

- January 2003 meeting – presentation and approval of the draft text. Approval to conduct a letter ballot.

Study Group 3a - Alt Phy SG

Project Timeline