## Slide 1
<number>
  Suggestion to update Work Plan for IEEE 802.16m Standard
IEEE 802.16 Presentation Submission Template (Rev. 9)
Document Number:
  IEEE C802.16-09/0022r1
Date Submitted:
  2009-11-17
Source:
  Hokyu Choi choihk@samsung.com Samsung Electronics
Venue:
Base Contribution: N/A
Purpose: Discussion
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Release:
  The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.1
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
  <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.
Notes: <number>

## Slide 2: Background & Suggestion
<number>
Current TGm workplan is obsolete.
  Sponsor Ballot in March is realistic.
  Official ITU-R IMT-Adv schedule was not precisely reflected
External collaboration requires up to date TGm schedule
  WiMAX Forum
  Industries
Suggestion
  Shift current Ballot time line
  Update ITU-R IMT-Adv schedule

## Slide 3: TGm Timelines (current)
<number>
Sep ’07*
Jan’08*
Jan 09*
Letter Ballot
Sponsor Ballot
Jan’10
Nov ’08
Nov ’07
Jan ’09
IEEE 802.16m
802.16m
Amendment
IMT
Advanced
Proposal
System
Description
System
Requirements
Evaluation
Methodology
ITU-R IMT Advanced
IMT.TECH
IMT.EVAL
IMT.RSPEC
Jun ’08
Oct ’08
Proposal Submission
Jan’09
Circular
Letter
Jun ’08
Proposal Evaluation & Consensus Building
Develop Recommendation
Q2
Q3
Q4
Q1
Q2
Q3
Q4
2007
2008
2009
Q1
Q2
Q3
Q4
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Q1
Q2
Q3
Q4
2010
Oct ’09
Jun ’10
Final Proposal
Sept ’09*
*System Requirements and Evaluation Methodology, System Description, IMT-Advanced Proposal
Documents may be further updated based on ITU output (shown by dotted lines).
ITU based potential updates
Refinements
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
IEEE 802.16
ITU-R WP5D
May ’10
ITU based Updates
Amendment Ready for IMT-Adv evaluation
July ’09
Working Doc
Amendment Feature Complete.
EC Conditional Approval for SB.
Amendment Ready for Industry Release. RevCom submission
EC Conditional Approval for RevCom submission

## Slide 4
ITU-R WP5D IMT-Adv Schedule

## Slide 5: TGm Timelines (suggestion)
IEEE 802.16m
802.16m
Amendment
IMT
Advanced
Proposal
System
Description
System
Requirements
Evaluation
Methodology
ITU-R IMT Advanced
IMT.TECH
IMT.EVAL
IMT.RSPEC
Circular
Letter
*System Requirements and Evaluation Methodology, System Description, IMT-Advanced Proposal
Documents may be further updated based on ITU output (shown by dotted lines).
IEEE 802.16
ITU-R WP5D
Sep ’07*
Jan’08*
Jan 09*
Letter Ballot
Sponsor Ballot
Mar’10
Nov ’08
Nov ’07
Jan ’09
Jun ’08
Oct ’08
Proposal Submission
Jan’09
Jun ’08
Proposal Evaluation
Develop Recommendation
Q2
Q3
Q4
Q1
Q2
Q3
Q4
2007
2008
2009
Q1
Q2
Q3
Q4
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Q1
Q2
Q3
Q4
2010
Oct ’09
Jun ’10
Final Proposal
Sept ’09*
ITU based potential updates
Refinements
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
July ’10
ITU based Updates
Amendment Ready for IMT-Adv evaluation
July ’09
Working Doc
Amendment Feature Complete.
EC Conditional Approval for SB.
Amendment Ready for Industry Release. RevCom submission
EC Conditional Approval for RevCom submission
Jan
Feb
Mar
Q1
2011
Feb ’11
Jan
Feb
Mar
Consensus Building & Decision
Oct ’10
<number>