## Slide 1
  Project Planning Adhoc Closing Report
IEEE 802.16 Presentation Submission Template (Rev. 9)
Document Number:
  IEEE 802.16-10/0027r2
Date Submitted:
  2010-03-22
Source:
  Jose Puthenkulam E-mail: jose.p.puthenkulam@intel.com
  Intel Corporation
  (Project Planning Adhoc Chair)
Venue:
  Orlando, FL, USA
Base Contribution:
  None
Purpose:
  Project Planning Adhoc Closing Report
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Release:
  The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.16.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: Project Planning Adhoc Activities this week
Mon : 11AM-12 PM – Call for Interest Preparation
Mon 9-10:30 PM – Call for Interest Presentation on “Future 802.16 Networks: Challenges & Possibilities”
Tue: 1:00-4:00 PM – Discussed Future Projects Planning
Tue: 4:00-6:00 PM - Had Joint Session with GRIDMAN SG
Wed: 1:00-6:00 PM – Discussed Future Projects Planning

## Slide 3: Project Planning Adhoc Input Contributions
Discussion of Input contributions
  C802-10/0015 - Multi-Radio Integration for Heterogeneous IEEE 802.16 Network Beyond 4G
  C802-10/0018 - Distributed antenna system for future 802.16
  C802-10/0019 - Project Planning Considerations and Suggestions
  C802-10/0023 - Proposed Table of Content for Potential Advanced Network Architecture Study Item
  C802-10/0024r2 - Table of Contents for Study Items on Machine to Machine (M2M) and Improved Quality of Experience (QoE)
  C802-10/0025 - Future 802.16 Networks: Energy Efficiency and Architecture considerations
  C802-10/0026 - Discussion Slides for Project Planning Adhoc

## Slide 4: Future Projects Planning Discussions
We discussed an overall Project Planning Map to help with organizing and sequencing of projects
We also discussed some implications of Project overlap and the concept of release planning and also when revisions or reaffirmations need to be done
We started Machine to Machine (M2M) Communications study report (802.16-10/0024).
We started drafting an M2M PAR (802.16-10/0025)
We agreed to have conference calls to develop the M2M Study report and PAR document.
We also agreed to discuss developing study reports for the remaining topics from our Call for Interest. However we would take this up in future meetings.
We also discussed the opportunity to contribute to the ITU-R WP5D meeting in October on their vision for systems beyond IMT-Advanced (2010-2020).

## Slide 5: Project Planning Committee & GRIDMAN SG Joint Session (Tuesday PM)
Agenda:
  Project Planning Work Update
  GRIDMAN SG Update
  Review of the latest GRIDMAN PAR
  Discuss the following topics:
    Higher Reliability networks
    Smart Grid support in GRIDMAN
    Direct Communications support (Subscriber station to Subscriber station)
    Very Low Power operation
Outcome:
  Lots of discussion on how to handle functionality common to GRIDMAN and M2M. Differing views expressed.
  Finally we did a straw poll on the Direct Communications support (Subscriber station to Subscriber station) in the GRIDMAN PAR
  Option1 : Add generic support for it in GRIDMAN PAR (12 in favor)
  Option 2: Do it in a Specific Direct Communications PAR that may include other features ( 17 in favor)

## Slide 6: 802.16 Project Planning Map
Projects | Description | Priority (High, Med, Low) | TimeLine (PAR to Completion) | Standards Changes Expected (PHY, MAC, or Both)
M2M | New requirements for massive number of devices to be connected over 16 Networks. | High | PAR Start: July 2010 Completion: Q1, 2012 | 
Enhanced QOE | Improved quality of experience for mobile internet applications | Med | PAR Start: Nov 2010 Completion: Q1, 2012 | 
Hierarchical Networks | Same RAT: Extensions to Advanced Air Interface (802.16m) for multi-tier deployments Multi-RAT: Advanced network topologies offering high capacity at low cost Client Collaboration: Co-operation amongst clients | High | PAR Start: Nov, 2010 Completion: 2013 | 
Ultra High Speed Networks (>1-5Gbps) | Advanced MIMO, Higher Order Modulation, Higher Bandwidths, Multicarrier | High | PAR Start: 2011 Completion: 2014 | 
Green RAN | Energy savings at Client and Network | Med | PAR Start: 2011 Completion: 2013 | 

## Slide 7: 802.16 Release Planning Considerations
System Release Number | Base Standard or Revisions | Amendments /Corrigenda Title | Amendments /Corrigenda Status/Target | Major Functionality
Release 1 | IEEE Std 802.16-2004 | IEEE 802.16f-2005 Amendment | Completed Sept 2005 | Fixed MIBs
 | IEEE Std 802.16-2004 | IEEE 802.16e-2005 Amendment + Cor1-2005 | Completed Dec 2005 | Combined Fixed and Mobile operation in Licensed Bands
 | IEEE Std 802.16-2004 | IEEE 802.16g-2007 Amendment | Completed July 2007 | Management Plane Procedures
 | IEEE Std 802.16-2009 (2nd Revision) |  |  | FDD Support, CL-MIMO support, MBS and LBS support enhanced
Release 2 | IEEE Std 802.16-2009 | IEEE 802.16j-2009 Amendment | Completed May 2009 | Multi Hop Relay
 | IEEE Std 802.16-2009 | IEEE P802.16h Amendment | Expected Q1, 2010 | License Exempt Co-existence Procedures
 | IEEE Std 802.16-2009 | IEEE P802.16m Amendment | Expected Q4, 2010 | Advanced Air Interface for IMT-Advanced
 | IEEE Std 802.16-2009 To be Reaffirmed or Revised | IEEE P802.16n Amendment | Target March 2013 | Example: Higher Reliability Networks (GRIDMAN)
 | IEEE Std 802.16-2009 To be Reaffirmed or Revised | IEEE P802.16p Amendment | Target TBD | Example: Machine-to-Machine
 | IEEE Std 802.16-2009 To be Reaffirmed or Revised | IEEE P802.16q Amendment | Target TBD | Example: TBD
 | … | ….. | Target TBD | Example: TBD
Release 3 | New Revised Base Standard | IEEE P802.16? Amendment | Target for 2014/2015 | Example: Very High Throughputs ( ~1-5Gbps)

## Slide 8: M2M Study Item Discussion
Motion: To adopt 80216-10/0024 as draft table of contents for the Machine to Machine communication study report
  Mover: Upkar Dhaliwal
  Second: Ronny Kim
  Passed with Unanimous consent

## Slide 9: M2M Study Report and PAR Development
Planning Conference Calls for Development:
  April 6 : 8:30-10:30PM PST
  April 13:1:30-3:30PM PST
  April 20:7:00-9:00AM PST
  April 27:8:30-10:30PM PST
Goal is to finalize M2M Study Report and PAR by May meeting
  Call for Contributions will be issued by Tue, March 23rd (corrected), 2010
    Machine to Machine (M2M) Communications Study Report (802.16-10/0024) and
    Machine to Machine Communications PAR development (802.16-10/0025)
  With an Initial deadline of April 6th (the first conf call) to start this work. More contributions will be permitted in subsequent calls.
  We plan to appoint an editor for the Machine to Machine Study Report