| Project | IEEE 802.16 Broadband Wireless Access Working Group <http://ieee802.org/16> |  |
| --- | --- | --- |
| Title | Work Plan of Direct Communication (DC) Rapporteur Group between Session #72 and Session #73 |  |
| Date Submitted | 2011-03-28 |  |
| Source(s) | Sungcheol Chang* and Ming-Tuo Zhou**, DC RG Co-chairs ETRI* and NICT** | E-mail: scchang@etri.re.kr; mingtuo@nict.com.sg *<http://standards.ieee.org/faqs/affiliationFAQ.html> |
| Re: | GRIDMAN Task Group Meeting, March 2011 Plenary, Singapore |  |
| Abstract | Work Plan of DC RG |  |
| Purpose |  |  |
| Notice | This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.16. |  |
| Patent Policy | The contributor is familiar with the IEEE-SA Patent Policy and Procedures: <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>. Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat>. |  |

Work Plan of Direct Communication (DC) Rapporteur Group

between Session #72 and Session #73

Sungcheol Chang* and Ming-Tuo Zhou**, DC RG Co-chairs

ETRI* and NICT**

This document provides work plan of DC RG for harmonizing technical contributions submitted at session #72.

# Addressed topics at session #72 for DC RG

The 16n closing report, C802.16n-11/0002, addresses technical items for DC RG, which are as the followings:

- Direct Communication

- Mobile Discovery

- Frame Structure

- Synchronization

- PHY/MAC, Self-Coexistence

- Mobile Forwarding

- Standalone Network

# Contribution List related to technical items for DC RG

The excel sheet of “Contributions Presentation Order” on C802.16n-11/0003r6 lists contributions and their subject/category. According to this subject/category, the following contribution list shows contributions which are picked up when their categories are matched to any DC RG topics. Those contributions are intended to be involved in DC RG’s harmonization activities. <Note: If there are missing contributions in the list, let co-chairs know about them.>

| Subject / Category | 16e or 16m or both? | Contribution | Title |
| --- | --- | --- | --- |
| 03 Direct Comm | Both | 11_0051 | Dedicated resources allocation for direct communications in IEEE 802.16n |
| 03 Direct Comm | m | 11_0052 | Allocation of common dedicated resources for direct communications in IEEE 802.16n |
| 03 Direct Comm | Both | 11_0053 | Channel structure for direct communication |
| 03 Direct Comm | Both | 11_0054 | Signaling procedure for direct communication |
| 03 Direct Comm | Both | 11_0007 | HR-MS to HR-MS Direct Communication with Infrastructure Stations |
| 03 Direct Comm | Both | 11_0008 | HR-MS to HR-MS Direct Communication without Infrastructure Stations |
| 03 Direct Comm | Both | 11_0015 | A Proposal of HR-MS Direct Communication in IEEE 802.16n-GRIDMAN Network |
| 04 Forwarding | Both | 11_0001 | Priority Access for Mobile to Mobile Direct Communication and Forwarding |
| 04 Forwarding | m | 11_0058 | Forwarding Operation for Direct Communication |
| 05 Mobile Discovery | Both | 11_0021 | HR-MS Neighbor Discovery in 802.16n |
| 05 Mobile Discovery | Both | 11_0006 | HR-MS Discovery & Association Considerations for 802.16n |
| 06 Synch | Both | 11_0022 | HR-MS to HR-MS Synchronization in 802.16n |
| 06 Synch | Both | 11_0004 | Network Synchronization Considerations for 802.16n |
| 07 PHY | e | 11_0020 | Proposed Symbol Structure for HR-Network OFDMA PHY |
| 07 PHY | e | 11_0027 | Modified Pilot Symbol Assignment in IEEE 802.16gman PHY layer |
| 07 PHY | Both | 11_0030 | Operating Frequencies |
| 07 PHY | Both | 11_0031 | Operating bandwidths |
| 07 PHY | Both | 11_0032 | HR-Network Operating Mode |
| 07 PHY | Both | 11_0035 | Two-hop (17.2.2.2) |
| 08 Frame Structure | Both | 11_0023 | Frame Structure and Resource Allocation for HR-MS Direct Communications and HR-MS Forwarding to Network |
| 08 Frame Structure | Both | 11_0005 | Frame Structure Considerations for 802.16n |
| 08 Frame Structure | Both | 11_0013 | A Proposal of Frame Structure for 802.16n-GRIDMAN Networks |
| 11 Standalone | Both | 11_0059 | Standalone Operation for Direct Communication |
| 11 Standalone | Both | 11_0019 | Proposal of Standalone Network Operation Mechanisms |
| 14 Coexist | Both | 11_0014 | A Proposal of Self-Coexistence Mechanism for 802.16n-GRIDMAN Stations |

# Teleconference Schedule for DC RG

The schedule of DC RG teleconference is shown on the 16n closing report, C802.16n-11/0002 as the followings:

- 1st Conference Call: April 4, 7pm Eastern US, 4pm Pacific, April 5 8am Japan/Korea

- 2nd Conference Call: April 25, 9am Eastern US, 6am Pacific, 10pm Japan/Korea

# RG contributions

Contributions shall make use of the current IEEE 802.16 Document Submission Template, Rev. 9.2 (2010-04-22) <http://ieee802.org/16/submit.html>.

Contributions shall use a special naming convention to indicate which RG they target. The following name shall be used:

| Rapporteur Group | Example |
| --- | --- |
| Direct Communication (DC) | C80216n-rg-11_0001 |
| Multimode and Multicast (MM) (It is suggestion of DC RG chairs. MM RG can use any other method) | C80216n-rg-11_0002 |

Use the upload directory “gman_rg” at:

<http://dot16.org/ul/ul.cgi?command=viewupload&database=gman_rg_db>

to post contributions. Contributions will be considered non-confidential.

All the contributions have their unique contribution number though RGs shares the upload directory.

# Work Plan of harmonization activities for DC RG

To derive harmonized text by the session #73, DC RG harmonization procedure follows:

1) Making a consolidated DC RG document which consists of a) AWD texts submitted in #72 if author don’t want to modify, b) revised AWD texts from original AWD text proposals if authors re-submit, and c) additional AWD texts if authors submit. All the AWD text proposals should be limited to the scope of contributions presented in #72. Call for comments on the consolidated DC RG document is expected to be.

2) Participants discuss how to derive harmonization text from the DC RG document in 1st DC RG CC. There may be a discussion about simple categorization of AWD text in the DC RG document to accelerate harmonization. If available, the technical discussion on specific topics will occur.

3) Participants are encouraged to trigger any harmonization activities using any tools including E-mail until 2nd CC. DC RG chairs will update the DC RG document with AWD text submitted from harmonization activities. The DC RG document contains harmonized AWD text and non-harmonized AWD text with bracket symbol.

4) The harmonized AWD text will have a discussion priority to non-harmonized AWD text in 2nd DC RG CC. The non-harmonized AWD text may be discussed if time is available. If participants make consensus on AWD text during 2nd RG CC, this AWD text will be without bracket symbol.

5) (Optional) DC RG announces call for comments on the DC RG document before session #73 if DC RG participants make consensus. Those comments are expected to be reviewed in Ad Hoc meeting at session #73.

# Schedule

The discussion schedule for the DC RG follows:

| Date | Time | Items |
| --- | --- | --- |
| 01 April 2011, 12 noon (Friday) | AOE | Submission Deadline of new or modified text proposals that match the Singapore contributions. (A consolidated DC RG document is expected to be available until 01 April 2011, 24 midnight AOE) |
| 03 April 2011, 12 noon (Sunday) | AOE | Submission Deadline of comments on the DC RG document ( The consolidated DC RG document is expected to be updated until 03 April 2011, 24 midnight AOE) |
| 04 April 2011, 7pm | Eastern US | Conference Call I for DC RG. |
| 20 April 2011, 12 noon (Wednesday) | AOE | Submission Deadline of new or modified text proposals that match the Singapore contributions. (A consolidated DC RG document is expected to be available until 20 April 2011, 24 midnight AOE) |
| 22 April 2011, 12 noon (Friday) | AOE | Submission Deadline of comments on the DC RG document ( The consolidated DC RG document is expected to be updated until 23 April 2011, 24 midnight AOE) |
| April 25 2011, 9am | Eastern US | Conference Call II for DC RG |
| May 08 2011 | AOE | (Optional) Submission Deadline of comments on the DC RG harmonization document. |

# E-mail discussion

Please add tags to subject of all the e-mails for DC RG activities as the followings:

- “[STDS-802-16] [802.16n][DC]” for DC RG.

- “[STDS-802-16] [802.16n][DC][topic tag]” for a specific topic in DC RG harmonization.

Note) Participants are encouraged to trigger and join e-mail discussion for harmonization. If a e-mail discussion focus on a technical topic, then a tag, [STDS-802-16] [802.16n][DC][topic tag], is recommended to be added. For example, “[STDS-802-16] [802.16n][DC][SYN]” can be used for e-mails for synchronization discussion.