| Project | IEEE 802.16 Broadband Wireless Access Working Group <http://ieee802.org/16> |  |
| --- | --- | --- |
| Title | Work Plan of Multi-Mode and Multicast (MM) Rapporteur Group (RG) between Session #72 and Session #73 |  |
| Date Submitted | 2011-03-29 |  |
| Source(s) | Anh Tuan Hoang, Eunkyung Kim MM RG Chairs | E-mail: athoang@i2r.a-star.edu.sg, ekkim@etri.re.kr *<http://standards.ieee.org/faqs/affiliationFAQ.html> |
| Re: | GRIDMAN Task Group Meeting, March 2011 Plenary, Singapore |  |
| Abstract | Work Plan of MM RG |  |
| Purpose | To setup plan for harmonizing the technical contributions that fall within the scope of MM RG |  |
| Notice | This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.16. |  |
| Patent Policy | The contributor is familiar with the IEEE-SA Patent Policy and Procedures: <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>. Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat>. |  |

Work Plan of Multi-Mode and Multicast Rapporteur Group (MM RG) between Session #72 and Session #73

Anh Tuan Hoang, Eunkyung Kim

MM RG Chairs

This document provides work plan of MM RG for harmonizing the technical contributions submitted before/during session #72 (i.e., on the uploading server by March 19, 2011).

# Addressed Topics for MM RG

The following technical topics are to be discussed by the MM RG (according to what specified in the 802.16n TG closing report for Session #72 - C802.16n-11/002):

- Multi-mode

- Relay

- Relay (local) forwarding

- Path Management

- Multicast

# Contribution List Related to Technical Topics for MM RG

Document C802.16n-11/0003r6 created by 802.16n TG Chair lists contributions and their subject/category. Based on this document, the following table shows contributions which match at least one of the topics for MM RG. These contributions are intended to be considered in MM RG’s harmonization activities.

<Note 1: If there are missing contributions, please let the co-chairs know through email.>

<Note 2: Authors of contributions submitted to the 802.16n uploading server by March 19, 2011 can propose to reclassify their contributions to different categories/topics. Please email to co-chairs to propose changes.>

Table 1. Contributions to be Involved in MM RG's Harmonization Activities

|  | Contribution | Title | Author | Affiliation | Category |
| --- | --- | --- | --- | --- | --- |
| 1 | C80216n-11_0018.doc | Mechanisms for Multi-Mode Operation | Liru Lu (Alina), Ming-Tuo Zhou, Xin Zhang, Hoang Vinh Dien, Masayuki Oodo, Hiroshi Harada | National Institute of Information and Communications Technology | Multi-mode |
| 2 | C80216n-11_0028r3.ppt | Alternative Paths for a BS failure in 802.16n networks | Wai Leong Yeow, Hoang Anh Tuan, Haiguang Wang, Jaya Shankar, Joseph Teo | Institute for Infocomm Research | Multi-mode |
| 3 | C80216n-11_0033r1.doc | Multimode Operation (17.2.1) | Yih-Guang Jan, Yang-Han Lee, Jheng-Yao Lin, Chih-Yuan Lo, Liang-Yu Yen, Hsien-Wei Tseng, Youn-Tai Lee, Chun-Yen Hsu, Shiann-Tsong Sheu, Whai-En Chen | TKU, DLIT, III, NCU, NIU | Multi-mode |
| 4 | C80216n-11_0049.pdf | General Description of Multi-mode Operation for 802.16n | Sungkyung Kim, Eunkyung Kim, Sungcheol Chang, Hyun Lee, Chulsik Yoon | ETRI | Multi-mode |
| 5 | C80216n-11_0056r1.doc | Clarification on when an HR-BS switches to an HR-RS mode | Yeongmoon Son, Youngbin Chang, Jaehyuk Jang , Kyoungkyu Kim, Rakesh Taori | Samsung Electronics | Multi-mode |
| 6 | C80216n-11_0057r1.doc | Clarification on when an HR-MS switches to an HR-RS mode | Yeongmoon Son, Youngbin Chang, Jaehyuk Jang , Kyoungkyu Kim, Rakesh Taori | Samsung Electronics | Multi-mode |
| 7 | C80216n-11_0003.doc | Support of the Secondary Connection | Ronald Mao | Huawei Technologies | Relay |
| 8 | C80216n-11_0025.doc | A Proposal on Relay Mechanism in IEEE 802.16n-GRIDMAN Network | Xin Zhang, Liru Lu (Alina), Mingtuo Zhou, Hoang Vinh Dien, Masayuki Oodo, Hiroshi Harada | National Institute of Information and Communications Technology | Relay |
| 9 | C80216n-11_0055r1.doc | Local source and sink at HR Relay Stations | Wai Leong Yeow, Hoang Anh Tuan, Haiguang Wang, Jaya Shankar, Joseph Teo, Shoukang Zheng, Choong Hock Mar | Institute for Infocomm Research | Relay |
| 10 | C80216n-11_0024r2.doc | Support of Local Forwarding for the IEEE 802.16n Networks | Shoukang Zheng, Haiguang Wang, Choong Hock Mar, Jaya Shankar, Hoang Anh Tuan, Yeow Wai Leong | Institute for Infocomm Research | Local Forwarding |
| 11 | C80216n-11_0026.doc | A Proposal for path management GRIDMAN Stations | Hoang Vinh Dien; Ming-Tuo Zhou; Xin Zhang; Liru Lu (Alina); Masayuki Oodo; Hiroshi Harada | National Institute of Information and Communications Technology (NICT) | Path MNG |
| 12 | C80216n-11_0040.doc | Path Discovery and Management (11.3.7) | Yih-Guang Jan, Yang-Han Lee, Jheng-Yao Lin, Chih-Yuan Lo, Liang-Yu Yen, Hsien-Wei Tseng, Youn-Tai Lee, Chun-Yen Hsu, Shiann-Tsong Sheu, Whai-En Chen | TKU, DLIT, III, NCU, NIU | Path MNG |
| 13 | C80216n-11_0050r3.doc | Path Discovery and Management | Shoukang Zheng, Haiguang Wang, Hoang Anh Tuan, Jaya Shankar, Wai Leong Yeow, Choong Hock Mar and Joseph Chee Ming Teo | Institute for Information Research | Path MNG |
| 14 | C80216n-11_0017r7.ppt | Enhanced Local Forwarding Support for Multicast Service for the IEEE 802.16n Networks | Choong Hock Mar, Shoukang Zheng, Haiguang Wang, Hoang Anh Tuan, Jaya Shankar, Wai Leong Yeow | Institute for Infocomm Research | Multicast |
| 15 | C80216n-11_0042r2.doc | Multicast Support (17.3.9) | Yih-Guang Jan, Yang-Han Lee, Jheng-Yao Lin, Chih-Yuan Lo, Liang-Yu Yen, Hsien-Wei Tseng, Youn-Tai Lee, Chun-Yen Hsu, Shiann-Tsong Sheu, Whai-En Chen | TKU, DLIT, III, NCU, NIU | Multicast |
| 16 | C80216n-11_0045.doc | Overall Multicast Support in IEEE 802.16n | Eunkyung Kim, Sungcheol Chang, Sungkyung Kim, Hyun Lee, Chulsik Yoon | ETRI | Multicast |
| 17 | C80216n-11_0046.doc | Multicast Connection Establishment in IEEE 802.16n | Eunkyung Kim, Sungcheol Chang, Sungkyung Kim, Hyun Lee, Chulsik Yoon | ETRI | Multicast |
| 18 | C80216n-11_0047.doc | Downlink Control for Multicast in IEEE 802.16n | Eunkyung Kim, Sungcheol Chang, Sungkyung Kim, Hyun Lee, Chulsik Yoon | ETRI | Multicast |
| 19 | C80216n-11_0048.doc | Security Supporting Multicast in IEEE 802.16n | Eunkyung Kim, Sungcheol Chang, Sungkyung Kim, Hyun Lee, Chulsik Yoon | ETRI | Multicast |

# Teleconference Schedule for MM RG

According to the 802.16n Closing Report for Session #72 (C802.16n-11/0002), two teleconferences will be scheduled for MM RG:

- 1st Conference Call: April 12, 9AM Eastern US, 6AM Pacific, 10PM Japan/Korea.

- 2nd Conference Call: May 03, 9AM Eastern US, 6AM Pacific, 10PM Japan/Korea.

Access detail for the teleconference is as follows:

- Telephone Dial-in for all teleconferences:

+1-866-457-0015 pin 8109

- LiveMeeting details for Teleconferences (Duration 1.5 hours)

Dates (US)      Group    Time Slot

- April 4 Group DC -      7pm Eastern US, 4pm Pacific, 8am Japan/Korea  
https://www.livemeeting.com/cc/epripremier/join?id=NBSPJ6&role=attend&pw=kj%23Tn7Ktt
Meeting ID: NBSPJ6
Attendee Entry Code: kj#Tn7Ktt

- April 12 Group MM        9am Eastern US, 6am Pacific, 10pm Japan/Korea
https://www.livemeeting.com/cc/epripremier/join?id=TZG3M7&role=attend&pw=Krm%7D%3D_3GC
Meeting ID: TZG3M7
Attendee Entry Code: Krm}=_3GC

- April 25 Group DC        7pm Eastern US, 4pm Pacific, 8am Japan/Korea  
https://www.livemeeting.com/cc/epripremier/join?id=5259CN&role=attend&pw=HW4N%2C%3CK_w
Meeting ID: 5259CN
Attendee Entry Code: HW4N,<K_w

- May 3 Group MM        9am Eastern US, 6am Pacific, 10pm Japan/Korea
https://www.livemeeting.com/cc/epripremier/join?id=WMMKF7&role=attend&pw=8f%29K-mM%5Dr
Meeting ID: WMMKF7
Attendee Entry Code: 8f)K-mM]r

# MM RG Contributions

Contributions shall make use of the current IEEE 802.16 Document Submission Template, Rev. 9.2 (2010-04-22) <http://ieee802.org/16/submit.html>.

Contributions shall use a special naming convention to indicate which RG they target. The following name shall be used:

| Rapporteur Group | Example |
| --- | --- |
| Direct Communication (DC) | C80216n-rg-11_0001 |
| Multimode and Multicast (MM) | C80216n-rg-11_0002 |

Use the upload directory “gman_rg” at:

<http://dot16.org/ul/ul.cgi?command=viewupload&database=gman_rg_db>

to post contributions. Contributions will be considered non-confidential.

All the contributions have their unique contribution number though RGs shares the upload directory.

At the beginning of each submitted MM RG contribution (e.g., in the Abstract), the authors shall specify which original contribution (in Table 1) the submitted contribution is derived from.

# Work Plan of Harmonization Activities for MM RG

To derive harmonized text by the session #73, MM RG's harmonization procedure is as follows:

1) Making a consolidated MM RG document which consists of a) AWD texts submitted in #72 if authors don’t want to modify, b) revised AWD texts from original AWD text proposals if authors re-submit, and c) additional AWD texts if authors submit. All the AWD text proposals should be limited to the scope of contributions presented in #72. Call for comments on the consolidated MM RG document is expected to be.

2) Participants discuss how to derive harmonization text from the consolidated MM RG document in 1st CC. There may be a discussion about simple categorization of AWD text in the MM RG document to accelerate harmonization. If available, the technical discussion on specific topics will occur.

3) Participants are encouraged to trigger any harmonization activities using any tools including E-mail until 2nd CC. MM RG chairs will update the MM RG document with AWD text submitted from harmonization activities. The MM RG document contains harmonized AWD text and non-harmonized AWD text with bracket symbol.

4) The harmonized AWD text will have a discussion priority to non-harmonized AWD text in 2nd CC. The non-harmonized AWD text may be discussed if time is available. If participants make consensus on AWD text during 2nd CC, this AWD text will be without bracket symbol. The Amendment text draft coming out of 2nd CC will be submitted as a contribution and open for comments which will be resolved at Session #73 in Canada.

5) (Optional) MM RG chairs announce call for comments on the MM RG document before session #73 if MM RG participants make consensus. Those comments are expected to be reviewed in Ad Hoc meeting at session #73.

# Schedule

The discussion schedule for the MM RG follows:

| Date | Time | Items |
| --- | --- | --- |
| 05 April 2011, 12 noon (Tuesday) | AOE | Submission Deadline of new or modified text proposals that match the Singapore contributions. (Note: not required to re-submit if text proposal shown in Table 1 does not have changes) An MM RG document that consolidates all text proposals is expected to be released as C80216n-rg-11_0001 in RG upload directory by 06 April 2011, midnight AOE. |
| 08 April 2011, 12 noon (Thursday) | AOE | Submission Deadline of comments on the released Consolidated MM RG Document. The Consolidated MM RG Document will be updated based on the comments. The updated document is expected to be released as C80216n-rg-11_0001rx in RG upload directory by 07 April 2011, midnight AOE. |
| 12 April 2011, 9AM | Eastern US | Conference Call I for MM RG. |
| 26 April 2011, 12 noon (Tuesday) | AOE | Submission Deadline of new or modified text proposals that match the Singapore contributions. The new text will be updated into the Consolidated MM RG Document. The updated document is expected to be released as C80216n-rg-11_0001rx in RG upload directory by 26 April 2011, midnight AOE. |
| 28 April 2011, 12 noon (Thursday) | AOE | Submission Deadline of comments on the released Consolidated MM RG Document. The Consolidated MM RG Document will be updated based on the comments. The updated document is expected to be released as C80216n-rg-11_0001rx in RG upload directory by 28 April 2011, midnight AOE. |
| May 03 2011, 9am | Eastern US | Conference Call II for MM RG |
| May 08 2011 | AOE | RG chairs release the RG report and the amendment text draft as a contribution for session #73 based on the discussions with in the RG. (Optional) Submission Deadline of comments on the MM RG harmonization document. |

# E-mail discussion

Please add tags to subject of all the e-mails for MM RG activities as the followings:

- “[STDS-802-16] [802.16n][MM]” for MM RG.

- “[STDS-802-16] [802.16n][MM][topic tag]” for a specific topic in MM RG harmonization.

Note) Participants are encouraged to trigger and join e-mail discussion for harmonization. If an e-mail discussion focus on a technical topic, then a tag, [STDS-802-16] [802.16n][MM][topic tag], is recommended to be added. For example, “[STDS-802-16] [802.16n][MM][RS]” can be used for e-mails for discussion on relay operation.