P802.16h

This PAR is valid until 31-Dec-2009. The original PAR was approved on 08-Dec-2004 and has already received one extension approved on 26-Sep-2008

PAR Extension Request Date:

04-Oct-2009

Extension Request Submitter Email:

r.b.marks@ieee.org

Why is an extension required?:

The P802.16h Sponsor Ballot is well underway and it is projected that the Standards Board

approval will be requested no earlier than January 2010. APAR extension is requested to guarantee the project completion. 
Do the title, scope and purpose match that of the current draft?:

Yes

Number of Previous Extensions Requested:

1

Number of Years Being Requested:

1

Document Development Information

a. What date did you begin writing the first draft?:

29-Sep-2006

b. How many people are actively working on the project?:

5

c. How many times a year does the working group meet?

In person?:

6

Via teleconference?:

0

d. How many times a year is a draft circulated to the working group via electronic means?:

4

e. What percentage of the Draft is stable?:

99%

f. How many significant work revisions has the Draft been through?:

11

Project Plan

When will IEEE sponsor balloting begin?:

06-Aug-2008

When do you estimate that the final IEEE Sponsor ballot will be completed?:

15-Jannuary 2010

When do you expect to submit the proposed standard to RevCom?:

23-Mar-2010

Has this document already been adopted by another source?:

No

For an extension request, the information on the original PAR below is not open to modification.

Type of Project:

Amendment to IEEE Standard 802.16-2004

PAR Request Date:

04-Oct-2009

PAR Approval Date:

08-Dec-2004

PAR Expiration Date:

31-Dec-2009

Status:

PAR for an Amendment to an existing IEEE Standard 802.16-2004

1.1 Project Number:

P802.16h

1.2 Type of Document:

Standard

1.3 Life Cycle:

Full Use

2.1 Title:

Standard for Local and Metropolitan Area Networks - Part 16: Air Interface for Fixed Broadband Wireless Access Systems

- Improved Coexistence Mechanisms for License-Exempt Operation Amendment

3.1 Working Group:

Broadband Wireless Access Working Group (C/LM/WG802.16)

Contact Information for Working Group Chair

Name:

Roger Marks

Email Address:

r.b.marks@ieee.org

Phone:

1 619 393 1913

Contact Information for Working Group Vice-Chair
None

3.2 Sponsoring Society and Committee:

IEEE Computer Society/Local and Metropolitan Area Networks (C/LM)

Contact Information for Sponsor Chair

Name:

Paul Nikolich

Email Address:

p.nikolich@ieee.org

Phone:

857.205.0050

Contact Information for Standards Representative
None