| Radiocommunication Study Groups |  |
| --- | --- |
| Source: Document 5D/TEMP/230(Rev.1) |  |
| Working Party 5D |
| Liaison statement to external organizations on the schedule for updating Recommendation ITU-R M.1457 to Revision 10 |

Introduction

The industry focus under the impetus from ITU-R has shifted towards IMT-Advanced.  However, it is recognized that the technologies in Recommendation ITU-R M.1457 are continuing to evolve and be enhanced so it is important to address the time-frames of the update towards Revision 10 and beyond.

Given the consideration of the work underway on IMT-Advanced development in the industry, it is the desire of the ITU-R to eliminate as much as practicable the overlap of the work on IMT-Advanced from the work of updating of Recommendation ITU-R M.1457, both in Working Party 5D and in the industry organizations.

To this end, WP 5D has developed the update schedule for Revision 10 of Recommendation ITU-R M.1457, being mindful of the timeline for IMT-Advanced candidate technology submissions.  We have allowed significant lead time in the timeline for the Revision 10 update to Recommendation ITU-R M.1457 to permit external organizations large latitude in scheduling their internal work efforts should they desire to submit an update towards Revision 10 of Recommendation ITU-R M.1457.

Background

This liaison provides guidance to External Organizations regarding updates of the terrestrial radio interfaces in the development of Revision 10 of Recommendation ITU-R M.1457 (“Detailed specifications of the radio interfaces of IMT-2000”).

Confirmed meeting dates for 2009 will be published on the ITU website (http://www.itu.int/events/upcomingevents.asp?sector=ITU-R&lang=en) along with planned dates for 2010 and beyond.

Procedure

The procedure outlined in Circular Letter 8/LCCE/95 applies to the development of Revision 10.

Schedule

In accordance with Circular Letter 8/LCCE/95, ITU-R has historically updated Recommendation ITU-R M.1457 approximately annually using a three-meeting cycle. WP 5D for Revision 10 will continue to follow this annual update process. WP 5D announces that the first meeting in the development of Revision 10 will be WP 5D Meeting No. 6, which is scheduled for 14-21 October 2009. Table 1 provides the planned schedule of meetings for WP 5D and Study Group 5 through the 2010 time-frame and some milestone activities/actions towards Revision 10 of Recommendation ITU-R M.1457.

Table 1

WP 5D and SG 5 Meetings and summary of activities/actions

| Group | No | Start | Stop | Activity/action |
| --- | --- | --- | --- | --- |
| WP 5D | 5 | 10 June 2009 | 17 June 2009 |  |
| WP 5D | 6 | 14 Oct 2009 | 21 Oct 2009 | Submissions toward Rev. 10 of Rec. ITU-R M.1457 (Meeting X) |
| WP 5D | 7 | 17 Feb 2010 | 24 Feb 2010 | Submissions toward Rev. 10 of Rec. ITU-R M.1457 (Meeting X+1) |
| WP 5D | 8 | 9 Jun 2010 | 16 Jun 2010 | Submissions toward Rev. 10 of Rec. ITU-R M.1457 (Meeting X+2) and letter of conveyance WP 5D Agrees update for forwarding to SG 5 |
| WP 5D | 9 | 13 Oct 2010 | 20 Oct 2010 | - |
|  |  | 30 Oct 2010 | 30 Oct 2010 | Certification of references, and transposition; Final References to Radiocommunications Bureau |
| SG 5 | 5 | 22 Nov 2010 | 23 Nov 2010 | Submission of Completed Rev. 10 of Rec. ITU-R M.1457 (with all references and transpositions) to SG 5, based on currently anticipated SG 5 meeting schedule |

# Inputs for M.1457 updates

The inputs or correspondence required for terrestrial component updates in the tenth Revision of Recommendation ITU-R M.1457 is found in Table 2. Inputs listed in the first part (“Technical input”) of the table are the ones required according to Circular Letter 8/LCCE/95 to be submitted to WP 5D. It is clarified that WP 5D needs to receive only one submission of those inputs

(i.e. “Technical input”) per each terrestrial radio interface. Inputs listed in the second part of Table 2 (“Administrative input”) are of administrative nature. Those inputs need to be submitted to the ITU-R SG 5 Counsellor by each and every individual SDO that is stakeholder to any proposed change. With specific reference to the letters of conveyance, it is further clarified that they are needed only in case of modification or addition/deletion to the Global Core Specifications.

table 2

Inputs or correspondence required for terrestrial component updates 
in the tenth revision of Recommendation ITU-R M.1457

|  | Section1 | Item | Final Date5 |
| --- | --- | --- | --- |
| Technical input6,7 (to be submitted to WP 5D) | 5.X.1 5.X.2 | Overview section required Titles and tables required Global Core Specification submitted Summary and rationale of update Self-evaluation Self-declaration of consistency | 16:00 hours UTC, 2 June 2010 (based on planned meeting dates) |
| Administrative input (to be submitted to ITU-R SG 5 Counsellor by each stakeholder SDO) | 5.X.2 | Letters of conveyance2, 4 | 16:00 hours UTC, 2 June 2010 (based on planned meeting dates) |
|  |  | Certifications of references and transposition3 Final references required | 16:00 hours UTC, 30 October 2010 (based on planned meeting dates) |
| NOTE 1 ( The baseline document (based on M.1457-9) that shall be used by WP 5D in their internal work and by the External Organizations in submitting their changes for development of M.1457-10 shall be provided by the ITU-R SG 5 Counsellor. NOTE 2 ( As per Document IMT/2(Rev.1) (http://www.itu.int/osg/imt-project/docs/002r1.pdf). NOTE 3 ( As per Document IMT/1(Rev.2) (http://www.itu.int/osg/imt-project/docs/001r2.pdf). NOTE 4 ( Letters of conveyance have to be received by 16:00 hours UTC, 2 June 2010 (based on planned meeting dates). If the SDOs alter their position with respect to Part B of the letter of conveyance, the SDO must submit directly to the ITU-R SG 5 Counsellor by 16:00 hours UTC, 30 October 2010 (based on planned meeting dates) “letters of conveyance, Part B only” together with the final references. NOTE 5 ( The dates indicated in the table are the final ones for documents to be received by ITU, established as 16:00 hours UTC, 7 days prior to the start of the scheduled meeting. NOTE 6 ( If the proposed changes affect section 5.X.2 only, then only a subset of the listed items are needed (i.e. Summary and rationale of update, and self declaration of consistency with 5.X.1 and the GCS, as per Circular Letter 8/LCCE/95 Section 3; it is further clarified that, if titles and/or synopsis in 5.X.2 are modified, the modified 5.X.2 has to be submitted, as well). NOTE 7 ( Inputs listed in the first part (“Technical input”) of the table are the ones required according to Circular Letter 8/LCCE/95 to be submitted to WP 5D. It is clarified that WP 5D needs to receive only one submission of those inputs (i.e. “Technical input”) per each terrestrial radio interface. |

Contact:	Colin Langtry
		Counsellor, ITU-R SG 5
		colin.langtry@itu.int

______________