**IEEE 802.16 ITU-R Liaison Group Workplan**

The following table represents a workplan for the IEEE 802.16 ITU-R Liaison Group for 2011 and beyond based on ITU-R and IEEE events relevant to the IEEE 802.16 Working Group. For historical information related to 2010 and prior, please see L802.16-08/058r5 and L802.16-10/0017r7.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Group/Event** | **#** | **Start** | **End** | **Location** | **Actions** | **Result of each meeting** |
| IEEE 802.16 | 71 | 10-Jan-2011 | 13-Jan-2011 | Taipei, Taiwan | * Further develop contribution for IMT.RSPEC (Overview in B.1 & titles and synopses of the GCS in B.2) | Done  (L802.16-10/0113d9) |
| * Send LS to ARIB, TTA and the WiMAX Forum on the status of preparations for submission towards IMT.RSPEC | Done  (L802.16-10/0129r1) |
| * Develop contribution to WP 5D on M.1224 (to provide Abbreviations) | Done  (L802.16-10/00132d1) |
| * Develop plan for the March 2011 WATO meeting | Done  (L802.16-10/0130) |
| * Prepare input material for WP 5D Workshop on IMT for the Next Decade (Apr-Jul 2011) | Withdrawn |
| IEEE 802.18 |  | 16-Jan-2011 | 21-Jan-2011 | Los Angeles, CA, USA | * No action |  |
| IEEE 802.16 | 72 | 14-Mar-2011 | 17-Mar-2011 | Singapore | * Develop and finalize M.1457-11 Meeting X contribution | Done  (L802.16-11/0009r1) |
| * Finalize contribution on IMT.RSPEC (Overview in B.1 & titles and synopses of the GCS in B.2) | Done  (L802.16-11/0010r2) |
| * Finalize contribution to WP 5D on M.1224 (to provide Abbreviations) | Done  (L802.16-11/0012r3) |
| * Send LS to ARIB, TTA and the WiMAX Forum on the status of preparations for submission towards IMT.RSPEC | Done  (L802.16-11/0018r1) |
| * Develop contributions to WP 5A on topics such as M2M, CRS, etc. | Deferred |
| WATO meeting | 1 | 15-Mar-2011 | 15-Mar-2011 | Singapore | * Agenda: IEEE L802.16-10/0130 | Done  (L802.16-11/0015) |
| IEEE 802.18 |  | 14-Mar-2011 | 17-Mar-2011 | Singapore | * Review M.1457-11 Meeting X contribution | Done  (L802.16-11/0009r1) |
| * Review contribution on IMT.RSPEC | Done  (L802.16-11/0010r2) |
| * Review any other ITU-R contributions | Done  (L802.16-11/0012r3) |
| IEEE 802 |  | 14-Mar-2011 | 17-Mar-2011 | Singapore | * Approve M.1457-11 Meeting X contribution | Done  (L802.16-11/0009r1) |
| * Approve contribution on IMT.RSPEC | Done  (L802.16-11/0010r2) |
| * Approve any liaison and/or other contributions | Done  (L802.16-11/0012r3) |
| IEEE-SA |  | 30-Mar-2011 | 30-Mar-2011 |  | * Submit Certification B and GCS to ITU-R | Done  (L802.16-10/0090r6) |
| ITU-R WP 5D | 10 | 6-Apr-2011 | 13-Apr-2011 | Sweden | * Present IEEE contributions including IMT.RSPEC and M.1224 | Done  (L802.16-11/0010r2, L802.16-11/0012r3) |
| IEEE 802.18 |  | 8-May-2011 | 13-May-2011 | Palm Springs, CA, USA | * No action |  |
| IEEE 802.16 | 73 | 16-May-2011 | 19-May-2011 | Lake Louise, Alberta, Canada | * Review the outcome of WP 5D #10 | Done |
| * Prepare draft Certification C | Done  (L802.16-11/0028d0) |
| * Develop plan for the July 2011 WATO meeting | Done  (L802.16-11/0027r1) |
| ITU-R WP 5A | 7 | 13-Jun-2011 | 22-Jun-2011 | Geneva, Switzerland | * No action |  |
| ITU-R WP 5D | 11 | 7-Jul-2011 | 14-Jul-2011 | USA | * Present M.1457-11 Meeting X contribution | Done  (L802.16-11/0009r1) |
| IEEE 802.16 | 74 | 18-Jul-2011 | 21-Jul-2011 | San Francisco, USA | * Review the outcome of WP 5D #11 | Done |
| * Finalize Certification C | Done  (L802.16-11/0028r1) |
| * Develop and finalize M.1457-11 Meeting X+1 contribution (incl. IMT-2000 roadmap update for OFDMA TDD WMAN) | Done  (L802.16-11/0043r1, L802.16-11/0039r1) |
| * Review the outcome of WP 5A #7 (on M2M etc.) | Done |
| * Develop and finalize contribution to WP 5A on M2M | Done  (L802.16-11/0045r1) |
| * Develop and finalize contribution to WP 5D on M.1224 | Done  (L802.16-11/0042) |
| WATO meeting | 2 | 19-Jul-2011 | 19-Jul-2011 | San Francisco, USA | * Agenda: IEEE L802.16-11/0027r1 | Done  (L802.16-11/0040) |
| IEEE 802.18 |  | 18-Jul-2011 | 21-Jul-2011 | San Francisco, USA | * Review M.1457-11 Meeting X+1 contribution | Done  (L802.16-11/0043r1) |
| * Review any other ITU-R contributions | Done  (L802.16-11/0042, L802.16-11/0045r1, L802.16-11/0039r1) |
| IEEE 802 |  | 18-Jul-2011 | 21-Jul-2011 | San Francisco, USA | * Approve M.1457-11 Meeting X+1 contribution | Done  (L802.16-11/0043r1) |
| * Approve any liaison and/or other contributions | Done  (L802.16-11/0042, L802.16-11/0045r1, L802.16-11/0039r1) |
| IEEE 802.16 | 75 | 19-Sep-2011 | 22-Sep-2011 | Bangkok, Thailand | * Develop and finalize transposition references | Done  (L802.16-11/0057r1) |
| * Develop M.1457-11 Meeting X+2 contribution | Done  (L802.16-11/0059d0, L80216-11\_0059annex1d0, L80216-11\_0059annex2d0) |
| * Prepare for/hold/review the CRS tutorial | Done  (L802.16-11/0058r1, 802.16ppc-11/0005r1) |
| IEEE 802.18 |  | 18-Sep-2011 | 23-Sep-2011 | Okinawa, Japan | * No action |  |
| IEEE-SA |  | 21-Sep-2011 | 21-Sep-2011 |  | * Submit Certification C and transposition references to ITU-R | Done  (L802.16-11/0028r1, L802.16-11/0057r1) |
| ITU-R WP 5D | 12 | 12-Oct-2011 | 19-Oct-2011 | Goa, India | * Present IEEE contributions including M.1457-11 Meeting X+1 contribution | Done  (L802.16-11/0043r1, L802.16-11/0039r1, L802.16-11/0042) |
| IEEE 802.16 | 76 | 7-Nov-2011 | 10-Nov-2011 | Atlanta, USA | * Review the outcome of WP 5D #12 | Done |
| * Further develop M.1457-11 Meeting X+2 contribution | Done  (L802.16-11/0059d1, L80216-11\_0059annex1d1, L80216-11\_0059annex2d1)  Note: Structure of Annex 1 (detailed specs) has been agreed – On which specs to be included in each Release, except for how to deal with 802.16Rev3 and 802.16.1 (still in square brackets), which decision will be taken in Session #78 |
| * Follow up CRS discussion | Done  (L802.16-11/0063, C802.16ppc-11/0014r2) |
| IEEE 802.18 |  | 7-Nov-2011 | 10-Nov-2011 | Atlanta, USA | * No action |  |
| IEEE 802 |  | 7-Nov-2011 | 11-Nov-2011 | Atlanta, USA | * No action |  |
| ITU-R WP 5A | 8 | 8-Nov-2011 | 18-Nov-2011 | Geneva, Switzerland | * Present IEEE contribution on M2M |  |
| ITU-R SG 5 |  | 21-Nov-2011 | 22-Nov-2011 | Geneva, Switzerland | * No action |  |
| IEEE 802.16 | 77 | 16-Jan-2012 | 19-Jan-2012 | Jacksonville, USA | * WG to review the outcome of WP 5A #8 (on M2M etc.) and makes plans to develop followup contribution   Note: No ITU-R LG meeting anticipated |  |
| IEEE 802.18 |  | 16-Jan-2012 | 19-Jan-2012 | Jacksonville, USA | * No action |  |
| ITU-R RA-12 |  | 16-Jan-2012 | 20-Jan-2012 | Geneva, Switzerland | * No action |  |
| ITU-R WRC-12 |  | 23-Jan-2012 | 17-Feb-2012 | Geneva, Switzerland | * No action |  |
| IEEE 802.16 | 78 | 12-Mar-2012 | 15-Mar-2012 | Waikoloa, USA | * Finalize M.1457-11 Meeting X+2 contribution   Note: See Note of Session #76 |  |
| * Develop and finalize IMT.RSPEC-1 Meeting Y contribution |  |
| * Develop and [preliminarily] finalize contribution to WP 5A related to CRS   Note: Unless finalized, Chair of the WG has to get conditional approval from EC so that the WG can finalize it on the first day of Session #79, followed by approval from 802.18 on the same day to make a deadline for submission to WP 5A (Deadline: UTC 16:00, 15 May 2012) |  |
| IEEE 802.18 |  | 12-Mar-2012 | 15-Mar-2012 | Waikoloa, USA | * Review M.1457-11 Meeting X+2 contribution |  |
| * Review IMT.RSPEC-1 Meeting Y contribution |  |
| * Review any other ITU-R contributions |  |
| IEEE 802 |  | 12-Mar-2012 | 16-Mar-2012 | Waikoloa, USA | * Approve M.1457-11 Meeting X+2 contribution |  |
| * Approve IMT.RSPEC-1 Meeting Y contribution |  |
| * Approve any liaison and/or other contributions |  |
| IEEE 802.16 | 79 | [14-May-2012] | [17-May-2012] | [Atlanta, USA] | * Finalize contribution to WP 5A related to CRS   Note: Hinge on a result of Session #78 (See Note of Session #78) |  |
| IEEE 802.18 |  | 14-May-2012 | 17-May-2012 | Atlanta, USA | * Review any ITU-R contributions |  |
| ITU-R WP 5D | 13 | [14-May-2012] | [18-May-2012 | TBD | * Present M.1457-11 Meeting X+2 contribution |  |
| * Present IMT.RSPEC-1 Meeting Y contribution |  |
| ITU-R WP 5A | 9 | 22-May-2012 | 1-Jun-2012 | Geneva, Switzerland | * Present IEEE contribution related to CRS |  |
| IEEE 802.16 | 80 | 16-Jul-2012 | 19-Jul-2012 | San Diego, USA | * Review the outcome of WP 5D #13 |  |
| * Review the outcome of WP 5A #9 (related to CRS etc.) |  |
| IEEE 802.18 |  | 16-Jul-2012 | 19-Jul-2012 | San Diego, USA | * Review any ITU-R contributions |  |
| IEEE 802 |  | 16-Jul-2012 | 19-Jul-2012 | San Diego, USA | * Approve any liaison and/or other contributions |  |