IEEE C802.16m-07/113r1

| Project | IEEE 802.16 Broadband Wireless Access Working Group <http://ieee802.org/16> |  |
| --- | --- | --- |
| Title | Updated Proposed Process for the Development of IEEE 802.16m System Description Document |  |
| Date Submitted | 2007-07-16 |  |
| Source(s) | Sassan Ahmadi Intel Corporation Yuval Lomnitz Intel Corporation | sassan.ahmadi@intel.com yuval.lomnitz@intel.com |
| Re: | IEEE 802.16m System Description Document |  |
| Abstract | This document proposes an updated process for the development of IEEE 802.16m SDD |  |
| Purpose | For discussion and approval by TGm |  |
| Notice | This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.16. |  |
| Patent Policy | The contributor is familiar with the IEEE-SA Patent Policy and Procedures: <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>. Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat>. |  |

# Introduction and Background

There has been a consensus in IEEE 802.16 WG TGm to develop a system description document (i.e., a stage 2 document per 3GPP and 3GPP2 terminology) as part of IEEE 802.16m standardization process.

The ultimate goal of the IEEE 802.16m System Description Document (SDD) is to facilitate the development of the IEEE 802.16m standard specification based on the general architecture and key functional and performance features selected during the SDD development. Furthermore, the final system description document is going to be submitted to ITU-R/IMT-Advanced for consideration and evaluation.

Therefore, the SDD should define the general architecture and protocol structure and the key concepts that would comprise IEEE 802.16m air-interface. For this purpose, 3GPP 36.300 [1] may be used as an example of scope and depth of content for a stage 2 document.

Since in the current IEEE 802.16m work plan, there is no consideration for study item phase, development of a stage 2 document from scratch becomes more challenging. This is the contributors’ belief that an undisciplined selection process for the technical concepts can result in a standard specification that for each function there exist multitude of options and complicated parameter sets, delaying the implementations and requiring extensive profiling efforts following the standardization process.

This contribution attempts to lay out a process through which a consistent and coherent system description document comprising of all essential system concepts that adheres to a general architecture and as a minimum meets the system requirements for IEEE 802.16m can be developed. The proposed process and timelines are consistent with the updated IEEE 802.16m work plan proposed by the contributors.

The document should describe both architecture and underlying concepts of the system. It is important to distinguish between the two: architecture breaks the system into functional blocks whereas concepts define the motivating ideas which may require processes that involve multiple blocks (consider for example system entry, handoff, multi user scheduling, and interference management).

This would streamline and discipline the process for entertaining and selecting detailed stage 3 technical proposals that adhere to the SDD framework.

# Proposed Process

According to the updated IEEE 802.16m work plan, a call for proposals related to system description document is expected to be issued in August 2007 following the 50th  meetings of IEEE 802.16 WG.

The contributors suggest that this call for proposals should ask the proponents to submit their views on general system architecture and protocol structure (key RRC, RLC, MAC and PHY functional components and their relationships), description of the main system concepts, and their rationale (that may include justification based on theory or simulation results) on why they believe such architecture is suitable for IEEE 802.16m. It is strongly recommended that the System Requirement Document (SRD) should be used as a guideline for the contributions to SDD.

We recommend that the process of defining the underlying system concepts and the system architecture should be run in parallel. When detailed work begins, it will be divided according to architecture blocks.

The first batch of contributions should discuss the main system concepts (such as deployment, reuse, multiple access techniques), and these main concepts should be discussed and agreed.  At the same time proposals for SDD document outline in addition to the views on system architecture and protocol structure should be submitted. Once the system architecture and the SDD outline are defined, it is further recommended that the key concepts be partitioned according to the protocol layers. For example, all functional MAC components such as handoff, sleep and idle protocols, etc. can be included in one category. These categories shall be the focus areas of a number of ad-hoc groups that will be working in parallel to develop the functional concepts in each category.

It is recommended that in the SDD document those features, functions, protocols reused from the legacy system shall refer to the appropriate sections in IEEE 802.16 STD specification. This is to maintain SDD as simple as possible by not re-writing or copying text from existing specification.

Figure 1 illustrates the proposed process consistent with the updated 802.16m work plan. In this figure, the key concepts are partitioned into four categories assuming that 802.16m air-interface at a high-level would consist of four protocol layers. The categories will be discussed in parallel in ad-hoc groups. It must be understood that this is an iterative process (due to interdependency of the functional components) and some refinements in the architecture and protocol structure and interconnection of functional components may be needed to ensure that proposed concepts meet the system requirements.

Also it must be noted that the ultimate system shall include minimal number of options and constitute a well-performing system to facilitate implementations and deployments. It must be further understood that 802.16m system architecture and protocol structure must include all functional components or features that are specified as a “shall” statement in the IEEE 802.16m system requirement document. The inclusion of the optional features specified as “should” is desirable but not mandatory.

Define 802.16m Reference Model

Block Diagram Description

(Sept 2007)

Define 802.16m Protocol Structure

Define Main Functional Components of each Layer

In each Layer, Define Main Components and Interconnections

Separate downlink and uplink, separate control and data planes (Data and Control Processing Paths)

Define and Select PHY Concepts/Functions

Create Parallel Ad-hocs According to Protocol Layers

(e.g., PHY, MAC, RLC, RRC)

Refine Protocol Structure

Define and Select MAC Concepts/Functions

Define and Select RLC Concepts/Functions

Define and Select RRC Concepts/Functions

Finalize and Publish SDD

Submit to ITU-R

(January 2009)

Ensure Adherence to the Architecture and Requirements and Coherence among Concepts

Are Concepts Consistent?

Yes

No

Figure 1: Illustration of the proposed process.

As an example of how categories can be defined, the IEEE 802.16m SDD can be partitioned into PHY, MAC, RLC (Radio Link Control), and RRC (Radio Resource Control) categories and the proposed functional concepts related to these categories can be discussed and selected according to the proposed process.

The SDD document shall be a standalone document through which the underling concepts of the entire system architecture can be described and understood with appropriate level of detail. However, as mentioned earlier, those concepts that are in common with the WirelessMAN-OFDMA Reference System must refer to the IEEE 802.16 STD specification and should not be repeated, for simplicity. The SDD outline must contain the items included in Annexes 6, 7, and 8 (description of technology features and architecture) [2] of the ITU-R circular letter to be issued in February 2008 (see Table 1 for the current template).

The next question would be how to select the concepts in to the SDD. It is proposed that the proponents provide sufficient theoretical or simulation results proving that their proposed concepts meet/exceed the requirements, have significant performance gain over the legacy counterparts, and are consistent with the adopted IEEE 802.16m system architecture and adhere to the system requirements. The iteration process will ensure that partial proposals that are selected can be coherently integrated into the adopted system architecture and protocol structure.

- A 75% vote shall be used to down select technical concepts for which multiple equally-performing proposals exist.

- The proponents should include sufficient and convincing rationale that could include simulation results on why they believe that the concept should be incorporated into the SDD.

- To ensure that SDD development serves its purpose, those concepts that are not part of the SDD shall not be considered during the development of stage 3 specification. Therefore, the stage 3 proposals shall clearly state to which particular concept in the IEEE 802.16m SDD (or section in the SDD outline) they are mapped.

- References

[1] 3GPP TS 36.300 V8.0.0, Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Overall description; Stage 2, March 2007.

[2] ITU-R Document 8F/TEMP/575-E, Annexes 6, 7 and 8 Technology-related matters, May 2007

| y.y.1 | Multiple access methods |
| --- | --- |
| y.y.2 | Modulation scheme |
| y.y.3 | Error control coding scheme |
| y.y.4 | Physical channel structure and multiplexing |
| y.y.5 | Frame Structure |
| y.y.6 | Spectrum Capabilities Duplex Methods (Paired and unpaired operation) Flexible Spectrum Use Spectrum Sharing Channel bandwidth scalability Supported Bands |
| y.y.7 | Support of Advanced Antenna Capabilities |
| y.y.8 | Link Adaptation and Power Control |
| y.y.9 | RF channel parameters |
| y.y.10 | [Scheduling algorithm] |
| y.y.11 | Radio Interface Architecture and Protocol Stack |
| y.y.12 | Positioning |
| y.y.13 | Support of Multicast and Broadcast |
| y.y.14 | QoS Support and Management |
| y.y.15 | Security Aspects Privacy and Authentication Aspects |
| y.y.16 | Network topology |
| y.y.17 | Mobility management and RRM Mobility management Radio Resource Management Inter-RAT Mobility[/Interworking] Reporting, Measurements, and Provisioning Support Connection/Session Management |
| y.y.18 | Interference mitigation within radio interface |
| y.y.19 | Synchronization |
| y.y.20 | Power efficiency |

Table 1: Radio Interface Technology Description Template