## Slide 1
Project | IEEE 802.20 Working Group on Mobile Broadband Wireless Access <http://grouper.ieee.org/groups/802/20/> | 
Title | Proposed Work Plan and Project Schedule (Draft for Discussion) | 
Date Submitted | 2004-3-8 | 
Source(s) | 802.20 WG Leaders Chair: Jerry Upton (jerry.upton@ieee.org) Vice Chairs: Gang Wu (wu@docomolabs-usa.com Eshwar Pittampalli (pittampalli@lucent.com) | 
Re: | MBWA Call for Contributions | 
Abstract | Proposed Work Plan and Project Schedule for 802.20 based on the current status of the WG and the practices of other wireless related WGs. | 
Purpose | The 802.20 Working Group should have an approved work plan. This is a draft of the work plan proposed to the members for discussion at the March 2004 Plenary. | 
Notice | This document has been prepared to assist the IEEE 802.20 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. | 
Release | The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.20. | 
Patent Policy | The contributor is familiar with IEEE patent policy, as outlined in Section 6.3 of the IEEE-SA Standards Board Operations Manual <http://standards.ieee.org/guides/opman/sect6.html#6.3> and in Understanding Patent Issues During IEEE Standards Development <http://standards.ieee.org/board/pat/guide.html>. | 
IEEE C802.20-04/36

## Slide 2
Proposed Work Plan and Project Schedule (Draft) for 802.20 WG
2003
2004
2005
1st session
Pre-meetings
Requirements
done
CFP
Proposal
presentation
Voting
Drafting
LB1
LB2
SB
Submission
to RevCom
Final
Approval
current
2006
Evaluation criteria done
Proposal Selection Procedure done