## Slide 1
Project | IEEE 802.20 Working Group on Mobile Broadband Wireless Access <http://grouper.ieee.org/groups/802/20/> | 
Title | IEEE 802.20 Proposed Project Plan | 
Date Submitted | 2004-05-10 | 
Source(s) | Jerry Upton Gang Wu Eshwar Pittampalli | Email: jerry.upton@ieee.org Email: wu@docomolabs-usa.com Email: pittampalli@lucent.com
Re: | 802.20 Call for contributions | 
Abstract | Proposed Work Plan and Project Schedule for 802.20. | 
Purpose | For discussion and adoption. | 
Notice | This document has been prepared to assist the IEEE 802.20 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. | 
Release | The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.20. | 
Patent Policy | The contributor is familiar with IEEE patent policy, as outlined in Section 6.3 of the IEEE-SA Standards Board Operations Manual <http://standards.ieee.org/guides/opman/sect6.html#6.3> and in Understanding Patent Issues During IEEE Standards Development <http://standards.ieee.org/board/pat/guide.html>. | 
2004-05-10 IEEE C802.20-04/59

## Slide 2: IEEE 802.20 Project Development Timeline
Project Launch Process:
  ECSG Approval of PAR/5C Sept 02
  Approval of PAR/5C by LMSC Executive Committee Nov 15, 02
  Approval of PAR by IEEE-SA Board Dec 12, 02
Stage Setting:
  Initial Membership Meeting Mar, 03
  Closure on Requirements July 04
  Closure on Channel Models July 04
  Closure on Evaluation Criteria Sept 04
  Procedure for proposal selection and merging (“Down select”) Sept 04
Proposal Selection
  Call for Proposals Sept 04
  Proposal Presentations, Simulation Results, and Mergers Nov 04-May 05
  Final Selections July 05
Standard Development
  Drafting the Standard July-Sept 05
  First WG Letter Ballot Oct 05
  Second WG Ballot Feb 06
  Sponsor Ballot June 06
  Sponsor Recirculation Sept 06
IEEE-SA Approval
  Submission to Rev. Com Nov 06
  SA Approval Dec 06