## Slide 2: 802.20 Evaluation Criteria and Traffic Models Status Update
Farooq Khan
IEEE 802.20 Plenary Meeting
San Antonio, Texas, USA
November 15-19, 2004

## Slide 3: Evaluation Criteria Status
Four conference calls since September Interim:
  September 28, 2004: Phased Approach
  October 12, 2004: Evaluation Criteria Document Review
  October 26, 2004: Document Review + Channel Models
  November 9, 2004: Document Review + Simulation Calibration
Major open issues:
  VoIP (and wireless multi-party Gaming) Traffic model
  System simulation calibration
  Channel and Traffic mix
  Details of Phase 2 simulations
Updated 802.20 Evaluation Criteria Version 12 now available:
  Included Phased Approach Table
  Updates based on the document review over the conference calls
  Number of occurrences of the word “TBD” in the document: 22

## Slide 4: Traffic Models
Specification of traffic mix
  Phase 1 use full buffers model
  Traffic mix scenarios need to be defined for Phase 2 of the simulations
VoIP Traffic Model
  Need to finalize on VoIP source traffic model
Contributions invited on Wireless multi-party Gaming traffic models
Video Streaming Model
  Need to determine if video streaming data rate need to be different than 32Kb/s currently assumed.

## Slide 5: Phase 2 Simulations Details
The details of phase 1 are currently being discussed in the evaluation criteria:
  Agreed to use 19-cells 3-sector wrap-around configuration, Full buffers (hungry) traffic, simulation calibration, link-system interface etc.
  Current Recommendation is to use suburban macro, 3 Km/h pedestrian B and 120Km/h Vehicular B channel models.
The issues that need further consideration:
  Full-duplex simulation, traffic mix, channel mix, control signaling and handoff modeling etc.

## Slide 6: Link Budget Criteria
Consensus on most of the link budget parameters
Open issue: Should maximum range (link budget) or equivalently maximum pathloss be used as a performance metric for proposal comparison or not?

## Slide 7: Application specific criteria
A fairness criteria is defined for the best effort data traffic:
  application specific outage and QoS (FER, delay etc.) criteria need to be defined for other applications!
Contributions are also invited on additional fairness metrics
In the evaluation of spectral efficiency and in order to make a fair comparison of different proposals, it is important that all mobile users be provided with a minimal level of throughput. The fairness for best effort traffic (HTTP, FTP and full buffers) is evaluated by determining the normalized cumulative distribution function (CDF) of the user throughput, which meets a predetermined function. For applications other than best effort, application specific outage criteria are defined. The proposals will also provide additional fairness metrics. The details of the additional fairness metrics are TBD (see for example IEEE C802.20-04/05).

## Slide 8: System simulation calibration
The evaluation criteria would specify a system simulation calibration process.
  Calibration would be done as part of phase 1 of simulations
However, it is not clear, at this stage, to what level of detail simulations need to be calibrated.
The group discussed a contribution on this issue over the November 9, 2004 conference call:
  Further discussions planned during the Plenary meeting

## Slide 9: Channel Models Mix
Decided to address the Channel models mix issue in evaluation criteria.
Further discussions planned based on an open contribution discussed over the November 8, 2004 channel models CG call.