## Slide 2: 802.20 Next Steps & Action Items from March 2005 Plenary Status Review - - May 2005 Interim
Jerry Upton- Chair
jerry.upton@ieee.org
802.20-05/33

## Slide 3
Evaluation Criteria from March Plenary
Channel Models from March Plenary
Review Version 8 for “Correct” restructuring and editing [Complete]
Need Contributions for Completion
Update of Open Issues will be created by Editor, send to the reflector
Create Version 15 based upon agreements reach in session [Version 15r3]
Update the Open Issues list and set conference calls [Conference calls held]
Start putting work on the email list again
Need Contributions to close open items (example Link Budget section data rates and associated table)
New Open/Suggested work items – need contributions
  New Section of QoS by Traffic type (see 05/20 & 05/22)
  VoIP alternatives
    No Model – Technology proponent needs to show support for SRD Req.
    Generic Model independent of vocoder
    Each Proponent supplies simulation based upon on their own vocoder specific simulation
  System Calibration Resolution of a plan
    calibration benchmark done by volunteer committee
    “phase 0”
    Other choices

## Slide 4
Technology Selection Next Steps from March Plenry
Create a 1.0 draft that Merges the Two Contributions and create options in sections where there is a difference- - Mark Klerer volunteers to try a merger and send out [This is complete see C802.20-05/24]
Appoint an Editor of the document - - Mark agrees to serve as acting
[Below Not Complete]
Create additional Drop Box area for TSP
Add Second Table regarding Evaluation Criteria from C802.20-05/19 to the Evaluation Criteria doc as an Appendix
All- Review for final approval the first table from C802.20-05/19 regarding Compliance to SRD
Compliant and Non-Compliant Proposals
FDD and TDD Proposals
Phases of EV and how it works in the process
Consensus and adoption of an Agreed TSP
Chair will obtain additional inputs on questions from .11n Chair and
refer members to 802.21 TSP Doc.

## Slide 5: Evaluation Criteria - - Version 15r3 Major Open Issues
Numerous Sections with options
Traffic models (section 4.0)
Handoff simulation model (section 5.4/5.5) – option 2 in 05/10r2 adopted in March meeting, need to modify as per members’ comments
Phase II of Evaluation (section 6.2)
Channel Mix (section 9.2)
Simulation Calibration needs review of specifics (section 8)
Link Budget (section 11)
Fairness criteria/QoS criteria for various applications to be evaluated as in Table 11 for phase 2 evaluation (section 15):

## Slide 6: Open Issues on Traffic Models
Traffic models
  VoIP model
    Complete, specific model TBD
  Internet gaming model
    Options proposed
  Traffic model mix
    Contribution C802.20-05/25
  Multicast/Broadcast
    No model has been discussed

## Slide 7: Other open issues addressed by previous contributions
Receiver Noise model
  Contribution C802.20-04/89r1 discussed in January
  Need agreement to include or refine proposed text
Simulation flow description
  Contribution C802.20-04/85r1
Output metrics
  Contribution C802.20-04/85r1
Forward link overhead channel
  Contribution C802.20-04/85r1
Reverse link model / signaling error
  Contribution C802.20-04/85r1
Handoff simulation
  Initial contribution C802.20-04/85
  Update contribution C802.20-05/10r1, 10r2
=> Need Check agreements in Document

## Slide 8: Phase 1 Simulation Methodology Needs review of last changes
Full-Duplex, 19-cells, 3-sectors/cell wrap around configuration
Traffic Type
  Full-buffer (Hungry user; infinite backlog) model
Channel model
  Suburban Macro
  Pedestrian B, 3 km/h, all users
  Vehicular B, 120 km/h, all users
Progress on open issues:
  System Calibration – further revision
    Revised contribution adopted into EC V.14r1
  Link Budget – WG accepted modified text, with data rates for each test environment TBD
    Revised contribution with 3 options included into EC V.14r1
  Performance metrics / output metrics
    Consensus on Section 3.2 achieved during Interim meeting in January
    Additional system-level performance metrics (C802.20-04/85r1)
  Receiver noise model
    Need to achieve consensus on the proposed or refine text in Contribution 04/89r1
  Simulation flow
    Proposed text in Contribution 04/85r1 need to be reviewed for adoption into EC
  Reverse link simulation model
    Modeling of feedback / reverse link signaling errors discussed in Contribution 04/85r1
    Need further discussion or appropriate text for EC

## Slide 9: Phase 2 Simulation Methodology – Configurations Still Open
Full Duplex, 19-cells, 3-sectors/cell wrap around configuration
Traffic Types - as listed in Table 11 in the evaluation criteria document
  VoIP (RTP)
    Model to be specified (proposed options for model: 05/23)
  Web Browsing (TCP)
  File Transfer (FTP)
  Internet Gaming (TCP)
    4 options, but only one with detail text
  Video Streaming (RTP)
    Buffer size to be determined
  Broadcast/Multicast (RTP/UDP)
    Model not specified
  Other traffic types in the Table are “TBD”
  Percentage mix not specified

## Slide 10: Phase 2 Simulation Methodology - Details
Channel models
  Depending on adopted 802.20 Channel models
Updated text in contribution adopted in March meeting [05/10r2]
  Handoff simulation model [05/08, 05/10r1]
  Handoff performance metrics [05/10r1]
Open issues that required further discussion:
  Reverse link / Control signaling model [04/85r1]
Open issues that require further work on new contribution 05/22r1:
  Fairness / QoS criteria for various applications for phase 2 evaluation

## Slide 11: Open Issues on Channel Models
Need Review of Version 8r1 for remaining proposed changes and corrections
  Document restructured in March Plenary
Contributions at Session 14
Section 3.5
  The correlation matrices [shall/may] be generated…………