Proposed New 802.20 Development Plan

DRAFT FINALIZATION

Resolution of Previous Letter Ballot Rejected Comments			Jan 07

Call for Additional Proposals & draft changes				Jan-07

All Proposals including simulation results and specific draft

modifications due 30 days before March Plenary				Feb-07

Proposal presentations and WG reviews 					Mar-07

Proposal presentations and WG reviews, if needed				May-07

STANDARD DEVELOPMENT

Final Working Group Resolution of Draft Standard 				July-07

Sponsor Ballot Starts								July-07

Ballot re-circulations								Sept- Nov 07

Sponsor Ballot End								Nov-07

IEEE-SA APPROVAL

REVCOM Submission							Nov-07

IEEE-SA									Dec-07

Note: All dates could be earlier if consensus is reached sooner or could move later if more resolutions or more ballot re-circulations are required.