## Slide 1: 802.20 Development Plan Approved: 15 March 2007
DRAFT FINALIZATION
  Resolution of Previous Letter Ballot Rejected Comments January 2007
  Call for Additional Proposals & draft changes January 2007
  All Proposals including simulation results and specific draft modifications
  due by March 7, 2007 March 2007
  Proposal presentations and WG reviews March 2007
  Practice Ballot April 20007
  Practice Ballot Comment Resolution May 2007
  WG Letter Ballot July 2007
STANDARD DEVELOPMENT
  Final Working Group Resolution of Draft Standard September 2007
  Sponsor Ballot Starts October 2007
  Ballot re-circulations November 07
  Sponsor Ballot End December 07
IEEE-SA APPROVAL
  Conditional Revcom Submission November 2007
  IEEE-SA December 2007
  Note: All dates could be earlier if consensus is reached sooner or could move later if more resolutions or more ballot re-circulations are required.