LB #1  Comment Assignments

| No | Comment No | Comment | Assigned To | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | 142, 226, 128 | Logical Network Reference Architecture | Michael Williams | Closed | Do the drawing professionally. Remove AAA,FA,HA and redo the drawing. Remove Home/Visited indications. Add enterprise internet. Initial contribution: 21-06-0716-00-0000-Reference_Model_text available |
| 2 | 324 | How are IEs useful and how they can be used? | Subir Das | Open To be discussed | Updated contribution available. 21-06-0680-00-0000- and 21-06-0689-00-0000 |
| 3 | 339, 345 | Explain clearly IE representation? | Qiaobing Xie | Closed | Initial contribution available. 21-06-0674. Broken into several contributions and partially accepted (Comment 345 closed). |
| 4 | 348 | Assign IDs for different networks | Qiaobing/Michael/Yoshi | Closed | Closed. Use IANA IDs |
| 5 | 352, 360, 380, 403 | Proper representation of IEs. Specify the values of IEs clearly. | Srini/Vivek | Open | Updated contribution21-06-0731-00-0000-LB_Issues-5-6 |
| 6 | 361, 406 | Which operator should we expose in IEs? Operator of access networks or operators of core network? | Srini/Vivek | Open | Updated contribution21-06-0731-00-0000-LB_Issues-5-6 |
| 7 | 383 | Extensibility of IEs | Michael | Open Resolved. Need text | May need to update the spec for new IEs. 21-06-0752-00-0000-LB-Issue-7 |
| 8 | 384, 396, 400 | Extensibility of range, Table-7 and assignment | Michael | Open Resolved. Need text | 21-06-0753-00-0000-LB-Issue-8 |
| 9 | 388 | May need to clarify which IEs are available before/after attaching to the network (boot strapping type functionality) | Vivek | Open Resolved. | All IEs are available before boot as well. Up to operator to expose these and provide proper values. 21-06-0753-00-0000-LB-Issue-9 |
| 10 | 389 | Media specific request/response (11u and nothing on .16) | Srini | Open | 21-06-0675-02-0000-LB-issues-srini |
| 11 | 391 | Broadcast/Multicast when client does a query | Vivek | Open | Joint session with TGu. Please refer to NetSel presentation in TGu |
| 12 | 460 | Schema(XML) vs TLV | Qiaobing, Yoshi/Subir | Open | Refer to Issues 50 and 51 |
| 13 | 178,185, 190, 191, 192, 219, 222 | NET_SAP | Ajay, Vivek, Hong-Yon, | Open | 21-06-0736-00-0000-LB-issues-13 |
| 14 | 90, 93 | QoS | Ulises/Reijo/Nada | Open To be discussed | Updated contrib. from Nada/Ulises. Normative text based on 21-06-0687-01-0000-QoS_support to be submitted. Refer to 21-06-0673-02-0000-AdHoc-Contribution-Status for issues to resolve. |
| 15 | 482, 508, 514, 515 | Confirm/Response primitives | Eunah | Partially Open | Resolved. 21-06-0695-02-0000-New Sections for MIH Primitives 21-06-0697-01-0000-Primitive Flow |
| 16 | 483, 484, 485 | MIH_LINK_SAP mapping. Include LSAP | Ronny, Qiaobing, | Closed | as per contribution 21-06-0705-00-0000-Link-SAP-Mapping |
| 17 | 492, 497, 498 | Event register/deregister needs to be treated as commands | Qiaobing | Closed |  |
| 18 | 495 | Handover initiate/prepare etc. in scope/out of scope? | Vivek, Qiaobing, Subir, Junghoon, Srini, Ajay | Open To be discussed | Updated contribution available 21-06-0677-02-00-0000-Handover_Commands |
| 19 | 496 | Network Address Information | Ronny, Qiaobing | Open |  |
| 20 | 500 | Provide updated MIH_NMS_SAP definition | Ronny | Open | No primitives as part of NMS SAP. May delete this SAP. |
| 21 | 502 | IDs for different commands/events. | Kalyan | Open To be discussed? | Re-assigned to Eunah. 21-05-0696-01-0000.doc |
| 22 | 511 | What radio parameters to include: SINR, SNR, etc.? | Ajay | Open |  |
| 23 | 516, 526, 532 | Instead of MAC Address use something like PoA Identifier for different links. | Kalyan | Closed | Use Link Identifier Re-assigned to Yoshi |
| 24a | 518, 525, 520 | Fix Type (Attribute) of different parameters in primitives in section 7 | Qiaobing, Nada | Closed |  |
| 24b | 521, 531, 534 | MIH Function invokes link layer primitives to make updates/changes | Vivek | Closed |  |
| 25 | 524 | Use space for vendor specific codes (for other failures) | Vivek | Open | 21-06-0754-00-0000-LB-Issue-25 |
| 26 | 527, 533 | Discuss Link Identifier with IETF and come back with unified definition. | Michael Williams | Closed |  |
| 27 | 535 | Reason codes for link going down | Ronny, Yuan Liu | Closed |  |
| 28 | 680 | Transport: fragmentation issues for L2 over control plane etc. | Ulises/Ronny | Open To be discussed | 21-06-0703-00-0000 |
| 29 | 686, 704 | Figure 24: Remove link to hardware interface and update figure w.r.t MIHF relation to IP/TCP etc. | Figure removed. | Closed |  |
| 30 | 687,688,693 | Enhance L2 transport section 8.2 | Benjamin | Closed |  |
| 31 | 695 | Remote registration 8.3 | Ronny, Srini, Qiaobing | Open To be discussed | To be discussed in conjunction with 21-06-0611-00-0000-MIH protocol section update |
| 32 | 708 | Congestion, timer for MIH protocol | Yoshi | Open To be discussed | 21-06-0681-01-0000-Congestion-and-Flow-Control |
| 33 | 713 | Combining ack for request with service response | Guo Junxiang | Open | 21-06-0741-00-0000-Suggestions about Piggyback Acknowledgement |
| 34 | 715, 716 | 0-or-1 protocol behavior ch 8.3 | Srini, Qiaobing | Open | 21-06-0675-02-0000-LB-issues-srini |
| 35 | 719 | Define MIHF, Session and Transaction IDs | Subir | Closed |  |
| 36 | 615 | Section 8.4.2.13: Link Action. Explain the different link actions. | Guo Junxiang | Open | Provide detail explanation of different link actions, Contribution 21-06-0688-00-0000-Explanation about Link Action.doc submitted |
| 37 | 631 | MIH_Scan: Needs clean up | Guo Junxiang | Closed |  |
| 38 | 195, 200 | More clarifying text needs to be provided about 3GPP/3GPP2 | Ulises | Closed |  |
| 39 | 205 | Updated mapping for 3GPP | Ulises | Closed |  |
| 40 | 215, 228, 229 | Provide updated Fig 12 showing MIH_LINK_SAP | Ulises | Closed |  |
| 40a | 573 | Need additional link Type under MIH parameters for Capability Discovery | Guo Junxiang | Open To be discussed | 21-06-0637-00-0000-MIH Capability Discovery |
| 40b | 260 | Explain Link Transmission events | Qiaobing | Open To be discussed | 21-06-0708-00-0000_Link_Trans_Event_explanation |
| Assigned in IEEE San Diego Meeting |
| 41 | 429 | Add more detail to Table 11- Notes | Yoshi | Open | 21-06-0721-00-0000-Issue41 |
| 42 | 433 | Clarify use of Diameter in Table-12 | Farrokh/Yoshi | Open | 21-06-0722-00-0000-Issue42 |
| 43 | 71, 436 | Clarify Network PoA defn | Ajay | Open |  |
| 44 | 437 | Security Representation RFC 3268 lists all cipher suites for TLS. NIST also has a list that is pretty comprehensive. | Yoshi | Open | 21-06-0723-00-0000-Issue44 |
| 45 | 440 | How are the 'link type' parameters lists updated | Subir/Yoshi | Open | 21-06-0724-00-0000-Issue45 |
| 46 | 564 | Link_Get_Information needs to be fixed | Eunah/Qiaobing | Open | 21-06-0748-00-0000_Issue 46-Link_Get_Information |
| 47 | 568 | add a link ID parameter to all MIH primitives. | Eunah | Open | 21-06-0749-00-0000-Issue 47-Link-ID |
| 48 | 609 | Clarify MIH Switch Operation | Ulises | Open | 21-06-0737-00-0000-SwithCommand |
| 49 | 622 | MIH Configure Response | Guo Junxiang | Open | 21-06-0740-00-0000-Suggestion about MIH configure |
| 50 | 661 | Does every device have to support every query type? How is the format between two peers decided? What happens if there is a mismatch? Additional behaviour for the Get_Information primitives needs to be defined. | Yoshi | Open | 21-06-0725-00-0000-Issue50 |
| 51 | 673 | Define query example for XML and TLV (wherever applicable) and add them to Appendix | Yoshi/Qiaobing | Open | 21-06-0728-00-0000-SPARQL_query_example |
| 52 | 749 | Header types must be fully specified | Yoshi | Open | 21-06-0726-00-0000-Issue52 |
| 53 | 754, 755 | Include rules on inclusion of different IDS and Synch field in MIHF header | Subir | Open | 21-06-0732-00-0000-Comment_Resolution |
| 54 | 760 | No space for expansion of MIH TLV Encodings, There are 256 possible encodings for general and other TLV encodings, it is conceivable that these may be exhausted if different classes of data are added. | Qiaobing | Open | The TLVs are combined into just one block of 256. If needed the range can be extended in future revisions of spec. |
| 55 | 766 | It would be helpful to have a discussion of padding/alignment issues (e.g. are messages and information fields only byte aligned and not word aligned) | Soohong | Open |  |
| 56 | 769 | It is not clear what is the difference between 'common' and 'other' encodings and where the boundary between the two number spaces lies | Subir | Open | 21-06-0733-00-0000-Comment_Resolution |
| 57 | 770 | Provide extensibility rules for allocation of new type numbers. | Subir | Open | 21-06-0733-00-0000-Comment_Resolution |
| 58 | 804 | Meaning of link parameter threshold should be explained, possible parameters given, and range provided for each. | Guo Junxiang | Open | 21-06-0739-00-0000-Suggestion about link parameter threshold configuration |
| 59 | 859 | Vagueness in "enough information" and confusing trailing phrase "enough information on this message". | Ronny | Open |  |
| 60 | 869, 867, 865, 866, 903 | An MIH Capability Discover Request from the terminal would not be interpretted at a non-MIH PoA. Hence the first PoA could not broadcast the MIH-Capability_Discover.Request further | Ajay/Ronny | Open |  |
| 61 | 872, 874, 875 | Issues in Figure 30 and related text | Ulises | Open |  |
| 62 | 892 | Annex-B | Xiaoyu | Open |  |
| 63 | 900 | An URL of Basic Schema is still not assigned. | Yoshi/Kenichi | Open |  |
| 64 | 904 | Broadcast information about different networks | Jeff Keating | Open | Refer to Issue-11 |
| 65 | 47 | Define Network-initiated, MN initiated etc. type of handovers | Yoshi | Open | 21-06-0729-00-0000-LB1-Comment47 |
| 66 | 161 | Static/Dynamic Information | Yoshi | Open | 21-06-0730-00-0000-LB1-Comment161 |
| 67 | ???? | MIH State Diagram | Subir et al | ???? | 21-06-0734-00-0000-MIH-State-Diagrams |