## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-05-0430-00-0000
Title: 802.21 Expected Development Timeline
Date Submitted: November 14, 2005
Presented at IEEE 802.21 session #11 in Vancouver, Canada
Authors or Source(s):
Ajay Rajkumar
Abstract: This is the current expectation of the Development Timeline for the 802.21 draft standard

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as outlined in Section 6.3 of the IEEE-SA Standards Board Operations Manual <http://standards.ieee.org/guides/opman/sect6.html#6.3> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/guide.html>

## Slide 3: 802.21 Timeline
IEEE 802.21 WG formed – March 2004
Requirements development – September 2004
Call for Proposals – October 2004
Harmonized Single Proposal Confirmed by the WG – May 2005
Ongoing WG Comment Resolution started – July 2005
WG Comment Resolution completed – January 2006
Start of WG Letter Ballot – March 2006
Start of IEEE 802 Sponsor Ballot – September 2006
IEEE 802 Draft Standard Approved – March 2007
Ongoing Interaction with Other Standards Organization (3GPP, 3GPP2, IETF, 802.11, 802.16, 802.3) - adoption of it depends on the timeline of work items within these groups